U.S. DEPARTMENT OF TRANSPORTATION

FEDERAL TRANSIT ADMINISTRATION

GUIDE

FOR

PROCUREMENT SYSTEM

REVIEWS

May 2013

FEDERAL TRANSIT ADMINISTRATION

PROCUREMENT SYSTEM REVIEW GUIDE

##### TABLE OF CONTENTS

I. 	Procurement System Review Overview and Approach	1

I.1.	PSR Objectives	1

I.2.	Procurement Assessment Phase	2

I.2.a.	Regional Office Review	3

I.2.b.	Grantee Document Review	5

### I.2.c.	Initial Site Visit	5

I.2.d.	Systemwide Requirements Review	6

I.3.	Contract Review Phase	7

I.3.a.	Selection of Sample	7

I.3.b.	Second Site Visit	8

I.4.	Reporting	11

I.4.a.	Draft Report	11

I.4.b.	Grantee Comments and Preliminary Response	12

I.4.c.	Final Report	12

I.4.d.	Complete File	13

I.4.e.	Entering Procurement System Review Data	13

I.5.	Sample Selection Matrix	14

I.6.	Contract File Summary Sheet	15

II.	Required Procurement Elements and Suggested Practices	18

II.1.	Systemwide Elements	18

II.1.1)	Written Standards of Conduct	18

II.1.2)	Contract Administration System	18

II.1.3)	Written Protest Procedures.	19

II.1.4)	Prequalification System	19

II.1.5)	Procedures for Ensuring Most Efficient and Economic Purchase	20

II.1.6)	Procurement Policies and Procedures	20

II.2.	Individual Procurement Elements 	20

II.2.7)	Independent Cost Estimate	20

II.2.8)	A&E Geographic Preference	20

II.2.9)	Unreasonable Qualification Requirements 	21

II.2.10)	Unnecessary Experience and Excessive Bonding	21

II.2.11)	Organizational Conflict of Interest	21

II.2.12)	Arbitrary Action	21

II.2.13)	Brand Name Restrictions	21

II.2.14)	Geographic Preferences	22

II.2.15) 	Contract Term Limitation	22

II.2.16)	Written Procurement Selection Procedures	23

II.2.17)	Solicitation Prequalification Criteria	23

II.2.18)	Award to Responsible Contractors	23

II.2.19)	Sound and Complete Agreement	23

II.2.20)	No Splitting [Micro-purchase]	24

II.2.21) 	Fair and Reasonable Price Determination [Micro-purchase]	24

II.2.22)	Micro-Purchase Davis Bacon	24

II.2.23)	Price Quotations [Small Purchase]	24

II.2.24)	Clear, Accurate, and Complete Specification	24

II.2.25)	Adequate Competition - Two or More Competitors	24

II.2.26)	Firm Fixed Price [Sealed Bid]	25

II.2.27)	Selection on Price [Sealed Bid]	25

II.2.28)	Discussions Unnecessary [Sealed bid]	25

II.2.29)	Advertised/Publicized	25

II.2.30)	Adequate Number of Sources Solicited	25

II.2.31)	Sufficient Bid Time [Sealed Bid]	25

II.2.32)	Bid Opening [Sealed Bid]	25

II.2.33)	Responsiveness [Sealed Bid]	25

II.2.34)	Lowest Price [Sealed Bid]	26

II.2.35)	Rejecting Bids [Sealed Bid]	26

II.2.36)	Evaluation [RFP]	26

II.2.37)	Price and Other Factors [RFP]	26

II.2.38)	Sole Source if Other Award is Infeasible	26

II.2.39)	Cost Analysis Required [Sole Source]	27

II.2.40)	Evaluation of Options	27

II.2.41)	Cost or Price Analysis	27

II.2.42) 	Written Record of Procurement History	28

II.2.43)	Exercise of Options	28

II.2.44)	Out of Scope Changes	29

II.2.45)	Advance Payments	29

II.2.46)	Progress Payments	29

II.2.47)	Time and Materials Contracts	30

II.2.48)	Cost Plus Percentage of Cost	30

II.2.49)	Liquidated Damages Provisions	30

II.2.50)	Piggybacking	30

II.2.51)	Qualifications Exclude Price [A&E]	31

II.2.52)	Serial Price Negotiations [A&E]	31

II.2.53)	Bid Security [Construction Over $100,000]	32

II.2.54)	Performance Security [Construction Over $100,000]	32

II.2.55)	Payment Security [Construction Over $100,000]	32

II.2.56)	Clauses	33

III.	Questionnaires and Check Lists	34

III.1.	Assessment Phase Interview Questionnaires	34

III.1.a.	Interview for Chief Executive Officer	35

III.1.b. 	Interview for Attorney	38

III.1.c.	Interview for Grants Personnel	40

TABLE OF CONTENTS (Continued)

III.1.d.	Interview for Finance Personnel	41

III.1.e.    	Interview for Head of Procurement	44

III.1.f.    	Interview for Procurement Staff	53

III.1.g.   	Interview for Program Manager..	59

III.1.h.    	Interview for Disadvantaged Business Enterprise (DBE) Representative	62

III.1.i.    	Interview for Internal Auditor	63

III.2.      	Review Findings Check Lists	64

III.2.a.   	Systemwide Elements Check List	66

III.2.b.   	Micro-Purchases	77

III.2.c.    	Small Purchases	79

III.2.d.    	Sealed Bids	82

III.2.e.    	Competitive Proposals (RFP)	89

III.2.f.    	Non-Competitive Proposals (Sole Source)	95

III.2.g.    	Supplement: Architect & Engineering Services	100

III.2.h.    	Supplement: Construction Procurements	101

III.2.i.	Supplement: Pre-Award and Post-Delivery Review Requirements and Check List (Rail)	102

III.2.j.	Supplement: Pre-Award and Post-Delivery Review Requirements and Check List (Bus)	103

### III.3.a.     	Sample Report Format	104

III.3.b.	Report Summary Table	109

IV.	Authorities

IV.1.	Common Grant Rule (Part 49 CFR 18)

IV.2.	Circular 4220.1F “Third Party Contracting Guidance”

IV.3.	Circular 5010.1C “Grant Management Guidelines”

IV.4.	Master Agreement

I.         PROCUREMENT SYSTEM REVIEW OVERVIEW AND APPROACH

The Federal Transit Administration (FTA) has a vested interest in assisting grantees to maintain efficient and effective procurement systems as well as a legal responsibility to ensure that its grantees expend their funds in accordance with FTA regulations, the Uniform Administrative Requirements for Grants and Cooperative Agreements to State and Local Governments (49 CFR Part 18), and the contractual agreements between FTA and the local grantee.  In order to carry out this responsibility, FTA has established an oversight framework that is comprised of grantee self - certifications, annual single audits conducted in accordance with OMB Circular A-133, and FTA oversight reviews, including the Procurement System Review (PSR).

The FTA regional offices annually perform a risk assessment of each grantee.  The risk assessment is intended to identify the potential risk that the grantee poses to the overall integrity of FTA programs.  FTA uses the results of the risk assessment to identify grantees that pose relatively greater risk and to focus its oversight resources on those grantees.  The risk assessment process may result in an oversight review, including a PSR.

The PSR Guide is a reference document for FTA contractors and FTA staff who participate in PSRs.  FTA contractors employ these guidelines for each PSR conducted.  The Guide documents the process for conducting a PSR, describes the required procurement elements, provides the standard forms and checklists, and includes copies of key reference documents.  The Guide has been developed to focus the PSRs and foster consistency in the process.

This section of the Guide provides a discussion of the objectives of the PSR and the approach to conducting a PSR.

I.1.    PSR OBJECTIVES

The objectives of the PSR are to encourage and facilitate improved grantee procurement operations, foster the use of industry best practices, and assess the grantee’s compliance with Federal procurement requirements, specifically the requirements of FTA Circular 4220.1F and applicable statutory and administrative requirements.  The PSR is designed to be a customer-oriented review that emphasizes mutual respect between FTA and the grantee.

FTA’s approach to conducting PSRs promotes the following FTA vision strategies:

--  Foster customer-oriented public transportation

--  Ensure quality organization that emphasizes mutual respect

--  Foster a positive image for public transportation and FTA

The PSR consists of three phases:

--  Assessment Phase

--  Contract Review Phase

--  Reporting Phase

The Assessment Phase is designed to establish an understanding of the grantee’s procurement system environment and to assess the grantee’s procurement system risk.  The Contract Review Phase is designed to assess the grantee’s compliance with FTA Circular 4220.1F and other applicable regulations through review of a sample of procurement files.  Based on the assessment of risk determined during the Assessment Phase, the PSR will determine the quantity of contract files to review.  The Reporting Phase is designed to report the results of the review.

The PSR integrates best practices into a thorough compliance review.  By reporting deficiencies, and by using best practices as samples of a satisfactory procurement system, the PSR approach will enhance acceptance of the findings, improve compliance with FTA Circular 4220.1F and improve procurement practices generally.  This Guide presents the requirements of FTA Circular 4220.1F as concisely as possible, and provides procedures that should be adhered to as strictly as possible to achieve fair and uniform reviews of compliance.  However, the Guide relies heavily on the professional expertise of the reviewer to make recommendations to the grantees regarding best practices.

I.2.      PROCUREMENT ASSESSMENT PHASE

The PSR begins with the Assessment Phase.  This phase is designed to establish an understanding of the grantee’s procurement system environment, to assess the grantee’s procurement system risk, and to focus the scope of the next phase of the PSR, the Contract Review Phase, based on the assessment of risk.  The results of the risk assessment will dictate the number and type of contracts to review in the Contract Review Phase.  The systematic assessment of relative risk of grantees permits FTA and its contractors to allocate oversight resources where they are most needed.

The Assessment Phase looks at the organizational structure, staffing, management direction, and policies and procedures that define the grantee’s procurement system environment.  An initial assessment of the grantee’s conformance with systemwide requirements of FTA Circular 4220.1F is made.  In addition, trends in procurement types or outcomes that could indicate lack of attention to procurement requirements, such as sole source awards and protested procurement actions, are assessed.

The Assessment Phase involves review of documentation and interviews with grantee management and FTA Regional Office Staff.  The grantee’s procurement system risk is assessed based on the following specific criteria:

--  FTA’s grantee risk assessment determination

--  Procurement function autonomy

--  Number of sole source awards

--  Contract administration system

--  Protest procedures

--  Written standards of conduct

--  Prequalification criteria

--  Written procurement procedures and policies

--  Award to other than staff recommendation

--  Recent procurement system changes

--  High risk and publicized awards

--  Number of protests and disputes

The reviewer evaluates the grantee's procurement system risk and determines an overall risk rating of low, medium, or high for the grantee.  The overall risk assessment rating is then used in conjunction with the size of the grantee to determine the number of contract files to review in the next phase (see Section I.3.a., Selection of Sample).

I.2.a.     REGIONAL OFFICE REVIEW

The review begins with a visit to the FTA Regional Office to review relevant documentation on file and to discuss the grantee with Regional Office personnel.  The reviewer schedules the Regional Office Review with the Regional Office.  Generally, this part of the review can be accomplished in one day.

The documentation that should be reviewed in the Regional Office includes:

-- 	The FTA Grantee Risk Determination Form

-- 	Other FTA oversight review reports, including prior PSRs, the most recent Triennial Review, Financial Management Oversight Reviews, and Project Management Oversight Reviews

-- 	Reports of other audits and reviews including A-133 audits and GAO or OIG audits of the grantee or programmatic audits which may include the grantee

-- 	Grantee correspondence

-- 	Newspaper clippings

Each Regional Office annually completes an FTA Grantee Risk Determination Form for each grantee.  The FTA Grantee Risk Determination process assesses the grantee’s potential risk to the overall integrity of FTA’s programs and assists FTA to focus oversight resources on the grantees that pose relatively greater risk.  The FTA Risk Determination process evaluates risk in several areas including procurement management.  Grantees are ranked according to overall relative risk (low, medium, or high).  FTA uses the results of the FTA Grantee Risk Determination process to identify grantees within the region for particular oversight reviews, including the PSR.

The reviewer obtains and reviews any oversight reviews or other audits or reviews that address procurement issues.  If the grantee has already had a PSR, the files, report, and monitoring correspondence should be reviewed carefully to identify specific procurement requirements with which the reviewer found deficiencies and the actions taken by the grantee to correct the deficiencies.  Likewise, the Triennial Review or Financial Management Oversight Review may have identified deficiencies with specific procurement requirements.

The Triennial Review, which is conducted every three years on each grantee regardless of risk, addresses procurement as one of approximately 21 review areas.  The Triennial Review takes a broad look at the grantee’s procurement procedures for compliance with the requirements of FTA Circular 4220.1F.  Financial Management Oversight Reviews, which are conducted based on the FTA Grantee Risk Determination process, look at the grantee’s internal controls with respect to the requirements of the Common Grant Rule and also addresses procurement. Findings of these reviews should be noted and addressed in the PSR to ensure that corrective actions have been implemented.

The reviewer meets with Regional Office staff including program oversight staff, legal counsel, the individual assigned responsibility for procurement issues (if such assignment has been made), and other Regional Office staff, as appropriate.  Discussions should focus on the grantee organization, the results of the FTA Grantee Risk Determination process, and specific procurement-related issues and concerns.

I.2.b.       GRANTEE DOCUMENT REVIEW

Once the grantee has been advised by FTA that a PSR will take place, the reviewer should contact the grantee to obtain a copy of the grantee’s written procurement policies and procedures, organization charts, list of contracts, copies of job descriptions, copies of internal audit reports, and templates used.   In some cases, copies of procurement policies and procedures and other documents may be on file in the Regional Office, if for example they were obtained as part of a recent Triennial Review.  If the policies and procedures are on file in the Regional Office, the reviewer should verify with the grantee that they are current.

The review of grantee written policies and procedures provides a foundation for determining the grantee’s deficiencies with respect to Federal procurement laws and regulations.  In this phase, the reviewer determines whether the written policies and procedures address FTA C 4220.1F and the Master Agreement, and whether they are consistent with them. The review of written policies and procedures may also identify areas where best practices advisory comments are appropriate.

Interviews with grantee management and staff (conducted during the Initial Site Visit) will further address the grantee’s policies and procedures, practices, measures, and initiatives with respect to specific requirements, including how the policies and procedures are conveyed to staff and implemented.

I.2.c.     SITE VISIT

A Site Visit is conducted as part of the Assessment Phase.  The Regional Office may contact the grantee to schedule the Site Visit or may request the reviewer to do so.  A letter is sent to the grantee outlining the dates for the review and an agenda by either the FTA or the reviewer (see sample letter). Where time or circumstances do not permit, it may be more advantageous to combine the initial and second site visits.

The Site Visit begins with an entrance conference with management.  The reviewer presents the background and objectives of the PSR and discusses the review process and schedule.  The reviewer should note that the review will assess the grantee’s compliance with the requirements set forth in FTA Circular 4220.1F and will report deficiencies found as well as the areas where no deficiencies were found. The reviewer may also advise the grantee of best practices and procedures currently used within the transit industry that could potentially improve the grantee’s procurement system.  A sign-up sheet should be circulated to identify all attendees.  A copy should be offered to all participants.

The reviewer will conduct interviews (either in person or by phone) with grantee personnel such as the following:

--  General Manager/Chief Executive Officer (CEO)

--  Head of Procurement (highest ranking procurement official)

--  Selected Procurement Department Staff

--  Legal Department Representative

--  Finance Department Representative

--  Grants Department Representative

--  Program Manager (i.e. Engineering Manager)

--  DBE (Disadvantaged Business Enterprise) Representative

--  Internal Auditor

The appropriate personnel and questions to be asked of each will vary from small systems to large systems and will depend on each system’s organizational structure and assignment of responsibilities.  The Interview Questionnaires (see Section III.1.) are only a guide and may be used as a checklist of topics to be discussed with personnel, as appropriate.  Additional questions should be added where appropriate for clarification.

The interview questionnaires for general manager or CEO, head of procurement or highest ranking procurement official, and selected procurement staff should be applicable for any grantee undergoing a PSR.  The questionnaires for the legal staff and the finance and/or grant staff may not be applicable depending on the size and particular organizational structure of the grantee.  For example, if the grantee uses outside counsel rather than in-house counsel, all of the questions on the legal staff questionnaire may not be appropriate.  The reviewer should determine how best to obtain the information and should schedule additional interviews, if necessary.  Further, the reviewer may determine that additional interviews are necessary to obtain additional information as a result of issues discussed.  If additional interviews are conducted, the questionnaires should be consulted for sample questions.

I.2.d.    SYSTEMWIDE REQUIREMENTS REVIEW

Several of the requirements in FTA Circular 4220.1F apply to the grantee’s procurement system as a whole, rather than to individual contracts.  These elements include:

--  Written Standards of Conduct

--  Contract Administration System

--  Written Protest Procedures

--  Prequalification System

--  Procedures for Ensuring Most Efficient and Economic Purchase

--  Procurement Policies and Procedures

An initial assessment of the grantee’s system with respect to these elements is conducted at the Assessment Phase based on review of the grantee’s written policies and procedures and interviews with grantee management.  The reviewer completes the Systemwide Elements Check List (see Section III.2.a.).  During the Contract Review Phase, the grantee’s implementation of these requirements in specific procurements may be assessed.  For example, if a contract reviewed during the Contract Review Phase involved a protest, the reviewer would examine the grantee’s resolution of the protest in accordance with its written protest procedures, and disclosure to FTA.

I.3.         CONTRACT REVIEW PHASE

The Contract Review Phase is designed to assess the grantee’s compliance with FTA Circular 4220.1F and other applicable procurement regulations through review of a sample of procurement actions funded by FTA in the last two years.  The Contract Review Phase includes selection of a sample of contracts for review, review of the selected contract files, development of preliminary findings, and the conduct of an exit conference with the grantee.

I.3.a.     SELECTION OF SAMPLE

The selection of contracts to review is based on the procurement risk assessment rating determined during the Assessment Phase and the size of the grantee.  The overall number of contracts selected for review increases with the relative risk and size of the grantee.

The reviewer requests that the grantee provide a contract listing for the review period (two years) by type of procurement and method of procurement.  The contract listing should include all procurement actions and contracts awarded utilizing Federal funds during the time period, including contracts not yet completed.  The reviewer should request the grantee to organize the contract listing into the following categories:

--  Micro-Purchases (purchases less than $3,000)

--  Small Purchases (use the grantee threshold, may range between $3,000 and $100,000)

--  Request for Proposal (RFP)

--  Invitation for Bid (IFB)

--  Sole Source

In addition, the grantee should identify architectural and engineering services and construction contracts.  The grantee should also identify bus and rail vehicle

procurements made during the past five years.  Since this is a procurement system review, if a sample of each of these types of contract actions is not available from actions using Federal funds, request a sample that includes non-Federal funds.  Non-FTA funded contracts should be reviewed based on funding source and the grantee’s policies and procedures.

The Sample Selection Matrix (see Section I.5.) is used to identify the number of contract files to review for each method of procurement.  The Matrix reflects two factors:  risk level (low, medium and high) and size of grantee (small, mid-size, large mid-size, over 500 vehicles - bus only, and buses/rail).  Using the Matrix, the reviewer determines the number of contract files to review for each method of procurement.

Once the reviewer determines the number of contracts for review, the reviewer selects the contracts from the grantee’s contract listing.  The reviewer should request the complete contract file, which includes the purchase request, solicitation, evaluation, selection, cost or price analysis, negotiations, award, contract administration documentation, and any other documentation that provides a history of the procurement.

If the initial sample selected by method of procurement does not yield any architectural and engineering services, construction, or rolling stock contracts, the reviewers should select additional contracts for these types of procurements shown in the Matrix.

In addition to the contracts selected using the Matrix, the reviewer may supplement the sample with specific procurement files that have been identified by Regional Office staff, size of the purchase, or based upon recent newspaper articles or internet-based documents.

The Matrix is intended as a guide for reviewers in selecting the sample size.  In some circumstances, the reviewers may want to increase the recommended sample size.  For example if the reviewer selects a request for proposal contract file and identifies deficiencies in elements specific to the request for proposal check list, such as evaluation, or adequate solicitation, the reviewer may want to increase the sample size to obtain further documentation to support the findings.

I.3.b.      CONTRACT FILE REVIEW

The reviewer will review each contract file using the appropriate Review Findings Check List developed for the specific method of procurement (see Section III.2.).  The Review Findings Check Lists include requirements specific to the method of procurement as well as requirements applicable to all types of procurement.  Individual Review Findings Check Lists have been developed for:

--  Micro-Purchases

--  Small Purchases

--  Request for Proposal (RFP)

--  Invitation for Bid (IFB)

--  Sole Source

Additionally, Supplemental Review Findings Check Lists have been developed for:

--  Architectural and Engineering Services

--  Construction Contracts

--  Contracts for Rolling Stock (Pre-Award and Post-Delivery Rule)

A separate Review Findings Check List is used for each contract file reviewed.  When reviewing an architectural and engineering services or construction contract, except for micro-purchases, the reviewer will use the Review Findings Check Lists appropriate for the method of procurement and the applicable Supplementary Review Findings Check List.   The Micro-Purchases Review Findings Check List includes construction contracts between $2,000 and $3,000.

When reviewing contracts for rolling stock, the reviewer will use the Review Findings Check List appropriate for the method of procurement and the appropriate Pre-Award and Post-Delivery Review Requirements and Check List form (see Section III.2.i. or III.2.j.).  The reviewer will complete this form for all rail and bus procurements selected for review during the past five (5) years.

In addition, the reviewer may encounter facts or circumstances involving options or change orders that warrant their review using the noncompetitive negotiation (sole source) check list.  Where this is the case, the reviewer should conduct these reviews in addition to the planned sample of contracts, and should add these reviews into the tabulations as if they were separate procurements.

Each statement or set of statements in the Review Findings Check List corresponds to an individual procurement element.  Deficiencies will be determined for each individual procurement element (see Section II. for a listing of Required Procurement Elements).  In other words, the reviewer must enter either “Not Deficient,” “Deficient,” or “NA” (NA may be used when the area is unshaded) for every numbered element in the check list.   If the complete statement is true, the grantee is “Not Deficient” with the requirement of that element.  If any part of the statement is not true, the grantee is “Deficient” with the requirement of that element.  The reviewer must enter the method or basis of determination for each numbered element in the comment section of the check list.

Discussion with staff should supplement the document review to complete the Review Findings Check Lists.  If the procurement file documentation appears to be incomplete,

the reviewer should discuss open issues with staff and try to resolve any unanswered questions.

After completing the contract file review, the reviewer compiles the preliminary results of each individual procurement element using the Contract File Summary Sheet (see Section I.6). The spreadsheet lists all of the individual procurement elements along the left side of the spreadsheet.  Across the top of the spreadsheet the reviewer records the appropriate data for the purchase orders or contracts reviewed.  Under each purchase order or contract, the reviewer enters a numerical value of  “1” in the applicable “Not Deficient”, “Deficient”, or “Not Applicable” column for each procurement element of that procurement type (RFP, IFB, etc.).   The software will add the numerical values for each column and provide totals at the bottom of the spreadsheet for the procurement action.  For each individual procurement element, the far right columns of the spreadsheet provide totals of the number of procurement actions that were determined to be “Deficient,” “Not Deficient,” or “Not Applicable.”  For these elements, the spreadsheet provides the percentage of procurement actions reviewed that are determined to be “Not Deficient.”  The reviewer evaluates the spreadsheet results and determines deficiencies for individual procurement elements, not for individual contract files.

The reviewer determines deficiencies for each systemwide and individual procurement element.  The reviewer determines deficiencies for systemwide elements based on the results of the Systemwide Elements Review Check List.  Systemwide elements are requirements that apply to the procurement system as a whole.  The reviewer determines deficiencies for each individual procurement element based upon all the contract files reviewed.

The reviewer completes the Report Summary Table (see Section III.3.b.) for each individual procurement element by totaling the number of not deficient, deficient and not applicable items from the Contract File Summary Sheet.  The reviewer uses the level of findings guidelines described below to determine overall compliance for an individual procurement element.  The reviewer also states the applicable requirement from FTA Circular 4220.1F and the required corrective action.

Two levels of findings are used:

--	Not Deficient.  A finding of “not deficient” indicates that the grantee complied with the basic requirements of the element.  This is defined as, “The review of the selected procurement files found that in all instances, the grantee complied with the requirements.”

-- 	Deficient.   A finding of “deficient” indicates that the grantee did not comply with the basic requirements of the element.  This is defined as, “The review of the selected procurement files found that in one or more of the applicable instances, the grantee did not comply with the requirement.”

The reviewer must use his/her discretion in determining the corrective action for each procurement element using the guidelines described above.

The reviewer discusses the preliminary findings with Regional Office staff participating in the review or with responsibility for oversight within the Regional Office.

The site visits conclude with an exit conference with the reviewer, Regional Office staff, and grantee staff.  The reviewer thanks the grantee for their cooperation, highlights the grantee’s best practices, presents the preliminary findings and presents the schedule for issuance of the draft and final reports.  The exit conference is an opportunity to confirm that the reviewer has not overlooked any information in reaching determinations regarding deficiencies, and, to the extent practical, to suggest possible corrective actions.  The grantee is also asked to develop an implementation schedule for the suggested improvements that will be proposed later when responding to the PSR report.

At the conclusion of the exit conference, the reviewer provides a copy of the Contract File Summary Sheet to the appropriate grantee officials.  The spreadsheet should be marked “DRAFT” so that needed minor adjustments may be made after the exit conference as a result of further evaluation and analysis.  An Excel spreadsheet is used to provide additional detail.

I.4.      REPORTING

Reporting of the procurement system review includes:

1.  Preparation of the draft report

2.  Receipt of FTA comments

3.  Preparation of draft final report

4.  Receipt of Regional Office and grantee comments

5.  Preparation of final report

6.  Completion of work paper files

I.4.a.       DRAFT REPORT

After the conclusion of the site visits, the reviewers prepare the draft report summarizing the findings for systemwide and individual procurement elements identified in Section II of this guide.  The findings are based on the Assessment Phase and the Contract Review Phase.  The primary source of information includes interviews with staff and review of contract files using the Review Findings Check Lists.

Systemwide procurement elements refer to the requirements that apply to the procurement system as a whole and the reviewer determines whether the grantee is deficient or not deficient with respect to each element.  Individual procurement elements are applicable to one or more methods of procurement and assessed through the review of individual contracts.  For each individual procurement element, the reviewer determines whether the grantee is deficient or not deficient with respect to the procurement requirements in FTA Circular 4220.1F (see Section II.2 for definitions of required procurement elements).  For deficient elements, best practices and suggestions on how to correct the deficiencies should be provided. The reviewer also provides suggestions on how to improve the procurement system. These are advisory comments and are not specifically related to a procurement element such as organization structure, filing systems, training, and synchronization of staff.

The reviewer prepares the initial draft report and submits it to the FTA for review within 30 days of the conclusion of the site visits.  The reviewer sends copies of the initial draft report to the Regional Office, the Office of Oversight, and the Office of Procurement for review and comment.  FTA comments are then transmitted to the reviewers to be incorporated into the final draft report before the Regional Office sends the final draft report to the grantee.  The final draft report requests the grantee to submit a corrective action plan and schedule within 30 days of receipt of the final draft report.  The corrective action plan and schedule may include the development of policies and procedures, additional training for personnel, or other corrective actions.

A sample report format is included in Section III.3.a. of this Guide.

I.4.b.     GRANTEE COMMENTS AND PRELIMINARY RESPONSE

Within 30 days of receipt of the final draft report, or as otherwise agreed upon by FTA and the grantee, the grantee is required to provide comments to the Regional Office and/or reviewer.  In addition, the grantee must develop a corrective action plan and schedule for each deficient element and must submit the plan to the Regional Office.  The corrective action plan should include sample actions that the guarantee will take, including submittal of revised policies and templates, evidence of training, and evidence of implementation.

I.4.c.    FINAL REPORT

The reviewer analyzes the grantee comments and proposed corrective action plan and schedule.  If the corrective action plans and schedules are satisfactory, the reviewer incorporates and addresses (as appropriate) the grantee comments and corrective action plans and schedules in the final report.  If the corrective actions and schedules are unsatisfactory, the Regional Office and the reviewer discuss more appropriate corrective actions or schedules before the final report is prepared and transmitted.  Within 14 days of receipt of grantee comments, the reviewer sends copies of the final report to the Regional Office, the Office of Oversight, and the Office of Procurement.  The Regional Office transmits the final report to the grantee.  In addition, the reviewer will also work with the grantee to complete as many corrective actions as possible within 30 days of the date of the last site visit.

I.4.d.     COMPLETE FILE

The reviewer organizes the work papers according to the Review Findings Check Lists (see Section III.2.).  The work papers include Assessment Phase interview notes, individual check lists, and other supporting documentation necessary to substantiate the conclusions of the report.  While the work papers contain all the detailed information necessary for future FTA reference, the final report transmitted to the grantee is a more concise, balanced document, free of the cumulative contract-by-contract detail.  The work papers include documentation obtained during the review not already on file in the Regional Office.  The reviewers submit the workpapers to the Regional Office.

I.4.e.     ENTERING PROCUREMENT SYSTEM REVIEW DATA INTO THE

OVERSIGHT TRACKING SYSTEM (OTRAK)

The reviewer shall enter findings into OTRAK within 30 days of the submission of the final report to the Regional Office.  This data consists of grantee name and location, dates of Regional Office desk review and site visit(s), and the findings for each review item.  The reviewer shall coordinate this effort with the Regional FTA Procurement System Review Coordinator.

Page 1 of 1	I.5.

| SAMPLE SELECTION MATRIX |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Grantee Size |  |  |  |  |  |  |  |  |  |
| Risk | Small 0-49 Vehicles |  | Mid-Size 50-99 Vehicles |  | Large Mid-Size 100-500 Vehicles |  | Bus Only Over 500 Vehicles |  | Buses/Rail Over 500 Vehicles |  |
|  | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 |
|  | Small | 12 | Small | 12 | Small | 12 | Small | 12 | Small | 12 |
| Low | RFP | 2 | RFP | 2 | RFP | 2 | RFP | 2 | RFP | 3 |
|  | IFB | 1 | IFB | 2 | IFB | 2 | IFB | 3 | IFB | 4 |
|  | Sole Source | 1 | Sole Source | 1 | Sole Source | 1 | Sole Source | 1 | Sole Source | 2 |
|  | Total | 28 | Total | 29 | Total | 29 | Total | 30 | Total | 33 |
|  | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 |
|  | Small | 12 | Small | 12 | Small | 12 | Small | 12 | Small | 12 |
| Medium | RFP | 2 | RFP | 2 | RFP | 3 | RFP | 4 | RFP | 5 |
|  | IFB | 2 | IFB | 3 | IFB | 4 | IFB | 5 | IFB | 6 |
|  | Sole Source | 2 | Sole Source | 2 | Sole Source | 2 | Sole Source | 2 | Sole Source | 3 |
|  | Total | 30 | Total | 31 | Total | 33 | Total | 35 | Total | 38 |
|  | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 | Micro | 12 |
|  | Small | 12 | Small | 12 | Small | 12 | Small | 12 | Small | 12 |
| High | RFP | 2 | RFP | 3 | RFP | 4 | RFP | 5 | RFP | 6 |
|  | IFB | 3 | IFB | 4 | IFB | 5 | IFB | 7 | IFB | 9 |
|  | Sole Source | 3 | Sole Source | 3 | Sole Source | 4 | Sole Source | 4 | Sole Source | 5 |
|  | Total | 32 | Total | 34 | Total | 37 | Total | 40 | Total | 44 |
| Additional Contracts, If Necessary* |  |  |  |  |  |  |  |  |  |  |
| A&E Services |  | 1 |  | 2 |  | 2 |  | 3 |  | 4 |
| Construction |  | 1 |  | 2 |  | 2 |  | 3 |  | 4 |

*	If the initial sample selected by contract type does not yield any architectural and engineering services or construction contracts, the reviewers should select additional contracts using these guidelines.  The sample sizes are minimums.  The reviewer should use his/her discretion if a larger sample is needed.

Page 1 of 3	I.6.

| DRAFT CONTRACT FILE SUMMARY SHEET DRAFT XXX TRANSIT SYSTEM Street Address City, State, Zip Code |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract No./Purchase Order No./Date Name of Contractor/Vendor |  | _________________ _________________ |  |  | _________________ _________________ |  |  | TOTALS |  |  |  |  |
| No. | Element | ND | D | NA | ND | D | NA | ND | D | NA | Tot | % of Not Deficient |
| 7) | Independent Cost Estimate |  |  |  |  |  |  |  |  |  |  |  |
| 8) | A&E Geographic Preference |  |  |  |  |  |  |  |  |  |  |  |
| 9) | Unreasonable Qualification Requirements |  |  |  |  |  |  |  |  |  |  |  |
| 10) | Unnecessary Experience and Excessive Bonding |  |  |  |  |  |  |  |  |  |  |  |
| 11) | Organizational Conflict of Interest |  |  |  |  |  |  |  |  |  |  |  |
| 12) | Arbitrary Action |  |  |  |  |  |  |  |  |  |  |  |
| 13) | Brand Name Restrictions |  |  |  |  |  |  |  |  |  |  |  |
| 14) | Geographic Preferences |  |  |  |  |  |  |  |  |  |  |  |
| 15) | Contract Term Limitations [Rolling Stock & Parts] |  |  |  |  |  |  |  |  |  |  |  |
| 16) | Written Procurement Selection Procedures |  |  |  |  |  |  |  |  |  |  |  |
| 17) | Solicitation Prequalification Criteria |  |  |  |  |  |  |  |  |  |  |  |
| 18) | Award to Responsible Contractors |  |  |  |  |  |  |  |  |  |  |  |
| 19) | Sound and Complete Agreement |  |  |  |  |  |  |  |  |  |  |  |
| 20) | No Splitting [Micro-purchase] |  |  |  |  |  |  |  |  |  |  |  |
| 21) | Fair and Reasonable Price Determination [Micro-purchase] |  |  |  |  |  |  |  |  |  |  |  |
| 22) | Micro-Purchase Davis Bacon |  |  |  |  |  |  |  |  |  |  |  |
| 23) | Price Quotations [Small Purchase] |  |  |  |  |  |  |  |  |  |  |  |
| 24) | Clear, Accurate, and Complete Specification |  |  |  |  |  |  |  |  |  |  |  |
| 25) | Adequate Competition - Two or More Competitors |  |  |  |  |  |  |  |  |  |  |  |
| 26) | Firm Fixed Price [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 27) | Selection on Price [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 28) | Discussions Unnecessary [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |

ND – Not Deficient   		D - Deficient     	NA - Not applicable     	Tot - Total Contracts Reviewed

Page 2 of 3	I.6.

| DRAFT CONTRACT FILE SUMMARY SHEET DRAFT XXX TRANSIT SYSTEM Street Address City, State, Zip Code |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract No./Purchase Order No./Date Name of Contractor/Vendor |  | _________________ __________________ |  |  | __________________ __________________ |  |  | TOTALS |  |  |  |  |
| No. | Element | ND | D | NA | ND | D | NA | ND | D | NA | Tot | % of Not Deficient |
| 29) | Advertised/Publicized |  |  |  |  |  |  |  |  |  |  |  |
| 30) | Adequate Number of Sources Solicited |  |  |  |  |  |  |  |  |  |  |  |
| 31) | Sufficient Bid Time [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 32) | Bid Opening [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 33) | Responsiveness [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 34) | Lowest Price [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 35) | Rejecting Bids [Sealed Bid] |  |  |  |  |  |  |  |  |  |  |  |
| 36) | Evaluation [RFP] |  |  |  |  |  |  |  |  |  |  |  |
| 37) | Price and Other Factors [RFP] |  |  |  |  |  |  |  |  |  |  |  |
| 38) | Sole Source if Other Award is Infeasible |  |  |  |  |  |  |  |  |  |  |  |
| 39) | Cost Analysis Required [Sole Source] |  |  |  |  |  |  |  |  |  |  |  |
| 40) | Evaluation of Options |  |  |  |  |  |  |  |  |  |  |  |
| 41) | Cost or Price Analysis |  |  |  |  |  |  |  |  |  |  |  |
| 42) | Written Record of Procurement History |  |  |  |  |  |  |  |  |  |  |  |
| 43) | Exercise of Options |  |  |  |  |  |  |  |  |  |  |  |
| 44) | Out of Scope Changes |  |  |  |  |  |  |  |  |  |  |  |
| 45) | Advance Payments |  |  |  |  |  |  |  |  |  |  |  |
| 46) | Progress Payments |  |  |  |  |  |  |  |  |  |  |  |
| 47) | Time and Materials Contracts |  |  |  |  |  |  |  |  |  |  |  |
| 48) | Cost Plus Percentage of Cost |  |  |  |  |  |  |  |  |  |  |  |
| 49) | Liquidated Damages Provisions |  |  |  |  |  |  |  |  |  |  |  |

ND – Not Deficient 		D - Deficient     	NA - Not applicable     	Tot - Total Contracts Reviewed

Page 3 of 3	I.6.

| DRAFT CONTRACT FILE SUMMARY SHEET DRAFT XXX TRANSIT SYSTEM Street Address City, State, Zip Code |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract No./Purchase Order No./Date Name of Contractor/Vendor |  | _________________ __________________ |  |  | __________________ __________________ |  |  | TOTALS |  |  |  |  |
| No. | Element | ND | D | NA | ND | D | NA | ND | D | NA | Tot | % of Not Deficient |
| 50) | Piggybacking |  |  |  |  |  |  |  |  |  |  |  |
| 51) | Qualifications Exclude Price [A&E] |  |  |  |  |  |  |  |  |  |  |  |
| 52) | Serial Price Negotiations [A&E] |  |  |  |  |  |  |  |  |  |  |  |
| 53) | Bid Security [Construction over $100,000] |  |  |  |  |  |  |  |  |  |  |  |
| 54) | Performance Security [Construction over $100,000] |  |  |  |  |  |  |  |  |  |  |  |
| 55) | Payment Security [Construction over $100,000] |  |  |  |  |  |  |  |  |  |  |  |
| 56) | Clauses |  |  |  |  |  |  |  |  |  |  |  |
|  | Pre - Award Certifications |  |  |  |  |  |  |  |  |  |  |  |
|  | Post - Award Certifications |  |  |  |  |  |  |  |  |  |  |  |
| 57) | Veterans Hiring Preference |  |  |  |  |  |  |  |  |  |  |  |
|  | TOTALS |  |  |  |  |  |  |  |  |  |  |  |

ND – Not Deficient 		D - Deficient     	NA - Not applicable     	Tot - Total Contracts Review

#### II.	REQUIRED PROCUREMENT ELEMENTS

II.1.	SYSTEMWIDE ELEMENTS

1)	Written Standards of Conduct

(1)	“The Common Grant Rules require each recipient to maintain written standards of conduct governing the performance of its employees engaged in the award and administration of contracts.”

(a)   “…no employee, officer, agent, or board member, or his or her immediate family member, partner, or organization that employs or is about to employ any of the foregoing may participate in the selection, award, or administration of a contract supported with FTA assistance if a conflict of interest, real or apparent, would be involved.  Such a conflict would arise when any of those previously listed has a financial or other interest in the firm selected for award.”

(b)   “The recipient’s officers, employees, agents, or board members  may neither solicit nor accept gifts, gratuities, favors, or anything of monetary value from contractors, potential contractors, or parties to subagreements.  The recipient may set minimum rules when the financial interest is not substantial or the gift is an unsolicited item of nominal intrinsic value.”

(c)	“To the extent permitted by State or local law or regulations, such standards of conduct will provide for penalties, sanctions, or other disciplinary action for violation of such standards by the recipient’s officers, employees, agents, board members, or by contractors or subrecipients or their agents.” [FTA C 4220.1F, III, 1.a, b, c.]

2)	Contract Administration System

“The Common Grant Rules require the recipient to maintain a contract administration system to ensure that it and its third party contractors comply with the terms, conditions, and specifications of their contracts or purchase orders and applicable Federal, State and local responsibilities.” [FTA C 4220.1F, III, 3.]

3)	Written Protest Procedures

(1)	“FTA expects each recipient to have appropriate written protest procedures, as part of its requirement to maintain or acquire adequate technical capacity to implement the project.

(a)	Recipients are required “to notify FTA when they receive a third party contract protest to which this circular applies, and to keep FTA informed about the status of the protest.

- The protester must exhaust its administrative remedies by pursuing the recipient’s protest procedures to completion before appealing the recipient’s decision to FTA.

- The protestor must be an “interested party,” that is, “a party that is an actual or prospective bidder whose direct economic interest would be affected by the award or failure to award the third party contract at issue.

- FTA will limit its review of third party contract protests as follows:

    - The recipient does not have protest procedures, or

    - Has not complied with its protest procedures, or

    - Has not reviewed the protest when presented an opportunity to do so.

    - When a Federal law or regulation is involved…”FTA will exercise discretionary jurisdiction over those appeals involving issues important to FTA’s overall public transportation program.

(e)	The protestor must deliver its appeal to the FTA Regional Administrator…within five (5) working days of the date when the protestor has received actual or constructive notice of the recipient’s final decision,” or …”when the protestor has identified other grounds for appeal to FTA,” such as “the recipient’s failure to have or failure to comply with its protest procedures or failure to review the protest.”  [FTA C 4220.1F, VII, 1.a. b.]

4)	Prequalification System

“A recipient may prequalify people, firms, or products for participation in its procurements provided that:

- …lists used in acquiring property and services are current.

- …lists include enough qualified sources to ensure maximum full and open competition.

- The recipient permits potential bidders or proposers to qualify during the solicitation period (from the issuance of the solicitation to its closing date), as set forth in the Common Grant Rule for governmental recipients.  Evaluations for prequalification, however, need not be accelerated or truncated.  FTA does not require a recipient to hold a particular solicitation open to accommodate a potential bidder or proposer that submits a person, firm, or product for approval before or during that solicitation.” [FTA C 4220.1F, VI, 1.c]

[Note: Grantees are not required, or encouraged, to have a prequalification                         system.  Prequalification systems are difficult and costly to maintain in a way that does not inhibit competition.  The intent of this element is to ensure that, if a grantee maintains a prequalification list for one or more products or services, or a qualified manufacturers list, such lists are current and provide full and open competition.]

5)	Procedures for Ensuring Most Efficient and Economic Purchase

“Proposed procurements should be reviewed to avoid the purchase of property and services the recipient does not need (including duplicative items and unnecessary options)….  Consideration should be given to consolidating or breaking out procurements to obtain a more economical purchase…To obtain the best value, lease versus purchase alternatives for acquiring property should be reviewed and, if necessary, an analysis should be obtained to determine the more economical alternative.” FTA requires the recipient to make a written determination of the cost of leasing the asset compared with the cost of purchasing or constructing it.”  [FTA C 4220.1F, IV, 1.b. c. e.]

6)	Procurement Policies and Procedures

“Each recipient and subrecipient may use its own procurement procedures, provided that its procurements conform to applicable Federal law and regulations.” [FTA C 4220.1F, III, 3.a.]

“…the guidance within this circular applies to each Federal Transit Administration (FTA) recipient of Federal assistance….” [FTA C 4220.1F, II, 1.]

II.2.    INDIVIDUAL PROCUREMENT ELEMENTS

7)	Independent Cost Estimate

“The Common Grant Rules require the recipient to perform a cost or price analysis in connection with every procurement action ...as a starting point, the recipient must make independent estimates before receiving bids or proposals”  [FTA C 4220.1F, VI, 6.; BPPM § 2.3.2]

8)	A&E Geographic Preference

“Geographic location may be a selection criterion [in procurements for architectural and engineering (A&E) services] provided an appropriate number of qualified firms are eligible to compete for the contract, given the nature and size of the project.”  [FTA C 4220.1F, VI, 2.a. (4) (g); BPPM § 6.5]

9)	Unreasonable Qualification Requirements

Example of situation restrictive of competition:  “Unreasonable requirements placed on bidders or offerors in order for them to qualify to do business” [FTA C 4220.1F, VI, 2.a. (4) (a); BPPM § 2.4.2.1]

10)	Unnecessary Experience and Excessive Bonding

Example of situation restrictive of competition:  “Unnecessary experience” and “excessive bonding requirements… FTA does not require any bonding for rolling stock, services, maintenance operations, or any contracts other than construction….” [FTA C 4220.1F, IV, 2.b.h. (1); BPPM § 2.4.2.1.]

11)	Organizational Conflict of Interest

Example of situation restrictive of competition:  “Organizational Conflict of Interest.  An organizational conflict of interest occurs when any of the following circumstances arise:

a.   Lack of Impartiality.  When the contractor is unable, or potentially unable, to render impartial assistance or advice to the recipient due to other activities, relationships, contracts, or other circumstances.

b. 	Impaired Objectivity.  When the contractor’s objectivity in performing the contract work is or might be otherwise be impaired due to other activities, relationships, contracts, or other circumstances.

c.    Unfair Competitive Advantage. The contractor has an unfair competitive advantage.” [FTA C 4220.1F, VI, 2.a. (4) (h); BPPM § 2.4.2.2.2]

12)	Arbitrary Action

Example of situation restrictive of competition:  “Taking any arbitrary action in the procurement process”  [FTA C 4220.1F, VI, 2.a. (4) (j); BPPM § 2.4.2.1]

13)	Brand Name Restrictions

Example of situation restrictive of competition:  “Specifying only a ‘brand name’ product instead of allowing an ‘or equal’ product to be offered or failing to specify the brand name product’s salient characteristics”  [FTA C 4220.1F, VI, 2.a. (4) (f); BPPM § 2.4.2.1 and 2.4.2.2.1]

(a)	“Detailed product specifications should be avoided if at all possible in favor of performance specifications.” ”  [FTA C 4220.1F, VI, 2.a. (1)]

(b)	“When it is impractical or uneconomical to make a clear and accurate description of the technical requirements of the property… a ‘brand name or equal’ description may be used as a means to define the performance or other salient characteristics of a specific type of property. The recipient, however, must state the salient characteristics of the named brand that offerors must provide.” [FTA C 4220.1F, VI, 2.a. (3); BPPM § 4.3.2, 4.4.1, 4.5.1, and 4.5.2]

14)	Geographic Preferences

Example of situation restrictive of competition:  “Specifying statutorily or administratively imposed in-State or local geographical preferences or evaluating bids and proposals in light of such in-State or local geographical preferences. Specifically, an FTA recipient is prohibited …from limiting their bus purchases to in-State dealers.” [FTA C 4220.1F, VI, 2. a. (4) (g)]

15)	Contract Term Limitation

Time Limits for Options on Rolling Stock Contracts. MAP-21 amended 49 U.S.C. Section 5325(e)(1) by adding subsections (A) and (B), retaining the five (5) year option for the procurement of buses, while extending the option for rail procurements to seven (7) years.  Consequently:

(a)	Buses.  A recipient:

1	May enter into a multi-year contract to acquire buses or replacement parts, with an option not exceeding five (5) years to buy additional buses or replacement parts, 49 U.S.C. Section 5325(e)(1)(A), but

2	May not exercise the option to acquire buses or replacement parts later than five (5) years after the date of its original contract.

(b)	Rail.  A recipient:

1	May enter into a multi-year contract to acquire railcars or replacement parts, with an option not exceeding five (5) years to buy additional railcars or replacement parts, 49 U.S.C. Section 5325(e)(1)(B), but

2	May not exercise the option to acquire railcars or replacement parts later than seven (7) years after the date of its original contract.

FTA interprets these five and seven-year periods as covering the recipient‘s “material requirements” for rolling stock and replacement needs from the first day when the contract becomes effective to its “material requirements” at the end of the fifth or seventh year, as applicable. In the case of rolling stock, which frequently cannot be delivered expeditiously, FTA recognizes that a recipient‘s “material requirements” for rolling stock will necessarily precede its actual need to put that rolling stock to use in public transportation service. This means that the contract may not have options for more rolling stock and replacement parts than a recipient‘s material requirements for the applicable five or seven-year period. This does not mean the recipient must obtain delivery, acceptance, or even fabrication in five or seven years. Instead it means only that FTA limits a contract to purchasing no more than the recipient‘s material requirements for rolling stock or replacement parts for five or seven years based on the effective date of the contract.  [FTA C 4220.1F, IV, 2.e.(10)]

16)	Written Procurement Selection Procedures

(a)	“The Common Grant Rule…requires the recipient to have written procurement procedures.” [FTA C 4220.1F, III, 3. a.; BPPM § 4.3.2, 4.4.1, 4.5.1, and 4.5.2]

(b) “The Common Grant Rules require that each solicitation provide for the following…Identify all factors to be used in evaluating bids or proposals.” FTA C 4220.1F, VI, 2.e.; BPPM § 4.3.2, 4.4.1, 4.5.1, and 4.5.2]

- Solicitation Prequalification Criteria

A recipient may prequalify people, firms, or products for participation in its procurements provided that:

(1)	“Lists. The recipient ensures that all its prequalification lists used in acquiring property and services are current. [FTA C 4220.1F, VI, 1.c.(1)]

- “Sources. The recipient ensures that all its prequalification lists include enough qualified sources to ensure maximum full and open competition.” [FTA C 4220.1F, VI, 1.c.(2)]

- “Qualification Periods. The recipient permits potential bidders or proposers to qualify during the solicitation period )from the issuance of the solicitation to its closing date).” [FTA C 4220.1F, VI, 1.c.(3)]

18)	Award to Responsible Contractors

“A recipient may award a contract …only to a ‘responsible’ contractor capable of successfully performing under the terms and conditions of the contract. To determine responsibility, the recipient must consider the following criteria before awarding the contract:

- Integrity.  The contractor’s integrity;

- Public Policy.  The contractor’s compliance with public policy;

- Past Performance.  The contractor’s past performance;

- Financial and Technical Resources.  The contractor’s financial and technical resources, and;

- Debarment/Suspension.  Contractor’s status with respect to DOT regulations, ‘Governmentwide Debarment and Suspension (Nonprocurement),’ 49 CFR Part 29.” [FTA C 4220.1F, VI, 8.b.]

19)	Sound and Complete Agreement

(a)  “The Common Grant Rules require that all third party contracts include provisions adequate to form a sound and complete agreement.” [FTA C 4220.1F, III, 3.b.]

(b)  “Third party contracts exceeding $100,000 must include administrative, contractual, or legal remedies for violations or breach of the contract by the third party contractor.” [FTA C 4220.1F, IV, 2.b. (6) 2]

(c)  “For contracts exceeding $10,000, there must be termination for cause and termination for convenience provisions.” [FTA C 4220.1F, IV, 2.b. (6) 4]

20)	No Splitting  [Micro-purchase]

“….there should be ... no splitting of procurements to avoid competition.” [FTA C 4220.1F, VI, 3.a.; BPPM § 4.1]

21)	Fair and Reasonable Price Determination  [Micro-purchase]

“FTA’s only documentation requirement for micro-purchases is a determination that the price is fair and reasonable and a description of how the recipient made this determination.”  [FTA C 4220.1F, VI, 3.a. (2) (c); BPPM § 4.1]

22)	Micro-Purchase Davis Bacon

“Davis - Bacon prevailing wage and hour restrictions apply to construction contracts exceeding $2,000.” [FTA C 4220.1F, VI, 3.a.; BPPM § 4.1]

23)	Price Quotations  [Small Purchase]

“Price or rate quotations shall be obtained from an adequate number of qualified sources”  [FTA C 4220.1F, VI, 3.b.; BPPM § 4.2]

24)	Clear, Accurate, and Complete Specification

(a)  “Each solicitation must provide a clear and accurate description of the technical requirements for the property or services to be procured.”  [FTA C 4220.1F, VI, 2.a.; BPPM § 3]

(b)   “In competitive procurements, the description may not contain features that unduly restrict competition.”  [FTA C 4220.1F, III, 3.a..(1) (b)]

(c) “The Common Grant Rule … advises the recipient to describe technical requirements in terms of ‘functions to be performed or performance required, including the range of acceptable characteristics or minimum acceptable standards.’”  [FTA C 4220.1F, III, 3.a.(1) (d)]

(d)  “In order for sealed bidding to be feasible, the following conditions should be present:  A complete, adequate, and realistic specification or purchase description is available.” [FTA C 4220.1F, VI, 3.c. (1) (a)]

(e)  “If this procurement method is used . . . the invitation for bids will include any specifications and pertinent attachments…in order for the bidder to properly respond.” [FTA C 4220.1F, VI, 3.c. (2) (c)]

25)	Adequate Competition - Two or More Competitors

(a)	“In order for sealed bidding to be feasible, the following conditions should be present: . . . Two or more responsible bidders are willing and able to compete effectively for the business.” [FTA C 4220.1F, VI, 3.c. (b)]

(b) “Competitive proposals is a procurement method normally conducted with more than one source submitting an offer or proposal.” [FTA C 4220.1F, VI, 3.d.(2)(c)]26)	Firm Fixed Price  [Sealed Bid]

“. . .the procurement lends itself to a firm fixed price contract.” [FTA C 4220.1F, VI, 3.c. (1) (c)]

27)	Selection on Price  [Sealed Bid]

“. . .the selection of the successful bidder can be made on the basis of price and those price - related factors included in the solicitation.”  [FTA C 4220.1F, VI, 3.c. (1) (d)]

28)	Discussions Unnecessary  [Sealed Bid]

“No discussion with bidders is needed” [FTA C 4220.1F, VI, 3.c. (1) (e)]

29)	Advertised/Publicized [Sealed Bid] [RFP]

(a)	“…sealed bidding (is) a procurement method in which bids are publicly solicited.” [FTA C 4220.1F, VI, 3.c.]

- “The invitation for bids will be publicly advertised.” [FTA C 4220.1F, VI, 3.c. (2) (a)]

(c)	“Procurement Procedures.  The following procedures apply to procurements by competitive proposals: (a) Publicity.  The request for proposals is publicly advertised.”  [FTA C 4220.1F, VI, 3.d. (2) (a)]

30)	Adequate Number of Sources Solicited [Sealed Bid] [RFP]

- “Bids shall be solicited from an adequate number of known suppliers….” [FTA C 4220.1F, VI, 3.c. (2) (b)]

(b)	“Procurement Procedures.  The following procedures apply to procurements by competitive proposals:  (c) Adequate Sources.  Proposals are solicited from an adequate number of qualified sources.”  [FTA C 4220.1F, VI, 3.d. (2) (c)]

31)	Sufficient Bid Time  [Sealed Bid]

“Bids shall be solicited from an adequate number of known suppliers, providing time to prepare bids prior to the date set for opening the bids.” [FTA C 4220.1F, VI, 3.c. (2) (d)]

32)	Bid Opening  [Sealed Bid]

“All bids will be publicly opened at the time and place prescribed in the invitation for bids” [FTA C 4220.1F, VI, 3.c. (2) (e)]

33)	Responsiveness  [Sealed Bid]

“A firm fixed-price contract award will be made in writing to the lowest responsive and responsible bidder."

(a) 	“When specified in bidding documents, factors such as discounts, transportation costs, and life cycle costs shall be considered in determining which bid is lowest;”

(b)	“Payment discounts will only be used to determine the low bid when prior experience indicates that such discounts are usually taken advantage of.”

[FTA C 4220.1F, VI, 3.c. (2) (f)]

34)	Lowest Price  [Sealed Bid]

“A firm fixed-price contract award will be made in writing to the lowest responsive and responsible bidder.” [FTA C 4220.1F, VI, 3.c. (2) (f)]

35)	Rejecting Bids  [Sealed Bid]

“Any or all bids may be rejected if there is a sound, documented business reason” [FTA C 4220.1F, VI, 3.c. (2) (g)]

36)	Evaluation  [RFP]

“If this procurement method is used the following requirements apply: . . .

(a) All evaluation factors will be identified in the procurement documents along with their relative importance; numerical or percentage ratings or weights, however, need not be disclosed… [FTA C 4220.1F, VI, 3.d. (2) (b)]

- The recipient will have a method in place for conducting technical evaluations of the proposals received and for selecting awardees.” [FTA C 4220.1F, VI, 3.d. (2) (d)]

37)	Price and Other Factors  [RFP]

“If this procurement method is used the following requirements apply: . . . Award will be made to the responsible firm whose proposal is most advantageous to the recipient’s program with price and other factors considered.” [FTA C 4220.1F, VI, 3.d. (2) (e)]

38)	Sole Source if Other Award is Infeasible

“Procurement by noncompetitive proposals may be used only when the award of a contract is infeasible under small purchase procedures, sealed bids, or competitive proposals and at least one of the following circumstances applies:” [FTA C 4220.1F, VI, 3.i.(1)]

- “When the supplies or services are available from only one responsible source, and no other type of supplies or services will satisfy the recipient’s requirements; or”    [FTA C 4220.1F, VI, 3.i.(b)]

(b)	 “When the recipient’s need for the supplies or services is of such unusual and compelling urgency that the recipient would be seriously injured unless the recipient is permitted to limit the number of sources from which it solicits bids or proposals, or when the public exigency or emergency for the requirement will not permit a delay resulting from a competitive solicitation;” or [FTA C 4220.1F, VI, 3.i.2(c)]

(c)	“FTA authorizes noncompetitive negotiations;” or  [FTA C 4220.1F, VI, 3.i.2(e)]

(d) “After solicitation of a number of sources, competition is determined inadequate”  [FTA C 4220.1F, VI, 3.i.2]

39)	Cost Analysis Required  [Sole Source]

“A cost analysis will be necessary when adequate price competition is lacking and for sole source procurements, including contract modifications or change orders….” [FTA C 4220.1F, VI, 6.a.]

40)	Evaluation of Options

“Options may be included in contracts to assure the future availability of property or services.  An option is a unilateral right in a contract by which, for a specified time, a recipient may elect to purchase additional equipment, supplies, or services called for by the contract, or may elect to extend the term of the contract.” [FTA C 4220.1F, IV, 1.d.]

(a) “In awarding the basic contract … the recipient shall evaluate offers for any option quantities or periods contained in a solicitation when it has been determined prior to soliciting offers that the recipient is likely to exercise the options.” [FTA C 4220.1F, VI, 7.b.]

- “When options have not been evaluated as part of the award, the exercise of such options will be considered a sole source procurement.” [FTA C 4220.1F, V, 7.a. (1) (c) 1]

41)	Cost or Price Analysis

(a)	Cost analysis

(i) 	“The Common Grant Rules require the recipient to perform a cost or price analysis in connection with every procurement action, including contract modifications.  The method and degree of analysis is dependent on the facts surrounding the particular procurement situation . . . . ” [FTA C 4220.1F, VI, 6.]

(ii)	 “A cost analysis must be performed when the offeror is required to submit the elements (i.e., labor hours, overhead, materials, etc.) of the estimated cost, (e.g., under professional consulting and architectural and engineering services contracts, etc.)” [FTA C 4220.1F, VI, 6.a.]

(iii)	“A cost analysis will be necessary when adequate price competition is lacking . . . unless price reasonableness can be established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public . . . ” [FTA C 4220.1F, VI, 6.a.]

(iv)	“A cost analysis will be necessary when adequate price competition is lacking . . . unless price reasonableness can be established on the basis of . . . prices set by law or regulation”. [FTA C 4220.1F, VI, 6.a.]

(v)	“A cost analysis will be necessary . . . for sole source procurements, including contract modifications or change orders, unless price reasonableness can be established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public . . . ”  [FTA C 4220.1F, VI, 6.a.]

- “A cost analysis will be necessary . . . for sole source procurements, including contract modifications or change orders, unless price reasonableness can be established on the basis of . . . prices set by law or regulation.” [FTA C 4220.1F, VI, 6.a.]

(b)	“A price analysis may be used in all other instances to determine the reasonableness of the proposed contract price.” [FTA C 4220.1F, VI, 6.b.]

(c)	Profit

(i)	“The recipient will negotiate profit as a separate element of the price for each contract in which there is no price competition . . . .” [FTA C 4220.1F, VI, 6.a.(3)]

(ii)	“The recipient will negotiate profit as a separate element of the price for each contract …in all cases where cost analysis is performed.” [FTA C 4220.1F, VI, 6.a.(3)]

(iii) “To establish a fair and reasonable profit, consideration will be given   to:

  - the complexity of the work to be performed,

  - the risk being borne by the contractor,

  - the contractor’s investment,

  - the amount of subcontracting,

  - the quality of its record of past performance, and

  - industry profit rates in the surrounding geographical area for similar work.” [FTA C 4220.1F, VI, 6.a.(3)]

42)	Written Record of Procurement History

“The Common Grant Rules require the recipient to maintain…written records detailing the history of each procurement, as follows:

- Procurement Method. …the rationale for the method of procurement, including a sole source justification for any acquisition that does not qualify as competitive;

- Contract Type. …state the reasons for selecting the contract type (fixed price, cost reimbursement,  etc.);

- Contractor Selection. …state the reasons for contractor selection or rejection…include a written responsibility determination for the successful contractor.

- Cost or Price.  Each recipient must evaluate and state its justification for the contract cost or price.” [FTA C 4220.1F, III, 3. d. (1)]

43)	Exercise of Options

“Options may be included in contracts to assure the future availability of property or services.  An option is a unilateral right in a contract by which, for a specified time, a recipient may elect to purchase additional equipment, supplies, or services called for by the contract, or may elect to extend the term of the contract.” [FTA C 4220.1F, IV, 1. d.]

(a)   “Consistency with the Contract. A recipient must ensure that the exercise of an option is in accordance with the terms and conditions of the option stated in the initial contract awarded.” [FTA C 4220.1F, V, 7. a. (1) (a)]

(b)   “Price. An option may not be exercised (in a “piggybacking” scenario) unless the recipient has determined that the option price is better than prices available in the market or that the option is the more advantageous offer at the time the option is exercised [FTA C 4220.1F, V, 7. a. (1) (b)].”  Note, this requirement to conduct a market analysis of prices, and determine that the option prices are still the best obtainable prices, does not apply when a grantee is exercising an option in a contract that it has itself awarded.

(c)   “Negotiating a Lower Option Price. Exercising an option after a lower price has been negotiated constitutes  a sole source procurement.”  [FTA C 4220.1F, V, 7. a. (1) (c) 2]

44)	Out of Scope Changes

“A contract change that is not within the scope of the original contract is considered a sole source procurement….” [FTA C 4220.1F, VI, 3.i.(1)(b)]

45)	Advance Payments

“Advance payments are payments made to a contractor before the contractor incurs costs in the performance of the contract.  The following principles and restrictions apply:

- Use of FTA Funds Prohibited. FTA does not authorize the use of Federal assistance to make payments to a third party contractor before the contractor has incurred the costs for which the payments would be attributable….A recipient that seeks to use FTA or local share funds to support advance payments should contact its Regional Office to obtain FTA concurrence.” [FTA C 4220.1F, IV, 2.b.(5)(b).1, 2]

- Customary Advance Payments.  FTA concurrence is required only when  advance payment or payments customarily required in the market place exceed $100,000.”  [The circular notes that advance payments falling into this category would include such things as utility services, and subscriptions to newspapers and magazines.] [FTA C 4220.1F, IV, 2.b.(5)(b)2 b]

46)	Progress Payments

“Progress payments are payments for costs incurred by the contractor in the performance of the contract before the contract work has been completed.  FTA assistance may be used to support progress payments provided:

- the recipient obtains adequate security for those payments, and

- has sufficient documentation to substantiate the work performed for which payment is requested.

- Progress payments for construction contracts may be made on a percentage of completion basis (as described in the Common Grant Rules).  This payment method may not be used in non-construction contracts.” [FTA C 4220.1F, IV, 2.b.(5)(c)]

  - Time and Materials Contracts

“The Common Grant Rule …permits the use of time and material type contracts only:

  - Restricted Use. After a determination that no other type of contract is suitable; and

  - Firm Ceiling Price. If the contract specifies a ceiling price that the contractor shall not exceed except at its own risk.” [FTA C 4220.1F, VI, 2.c.(2)(b)]

48)	Cost Plus Percentage of Cost

“The Common Grant Rules expressly prohibit the use of the cost plus a percentage of cost and percentage of construction cost methods of contracting.”  [FTA C 4220.1F, VI, 2.c.(2)(a)]

49)	Liquidated Damages Provisions

“Delay. FTA has determined that a recipient may use liquidated damages if the recipient reasonably expects to suffer damages through delayed contract completion and the extent or amount of such damages would be difficult or impossible to determine.  The rate and measurement period must be specified in the third party contract and may not be excessive. The assessment for damages is usually established at a specific rate per day for each day beyond the contract’s delivery date or performance period, but a measurement period other than a day may be established if appropriate. Any liquidated damages recovered shall be credited to the project account involved unless the FTA permits otherwise.” [FTA C 4220.1F, IV, 2.b.(6)(b)1]

50)	Piggybacking

“Assignment of Rights. Although FTA does not encourage the practice, a recipient may assign its contractual rights to purchase property and services to other recipients if the original contract contains an appropriate assignability clause that provides for the assignment of all or a portion of the specified deliverables as originally advertised, competed, evaluated, and awarded, or other appropriate assignment provisions.  Some refer to this process as “piggybacking.”

(a) “If the supplies or services were solicited, competed and awarded through the use of an indefinite-delivery-indefinite-quantity (IDIQ) contract, then both the solicitation and contract award must contain both a minimum and maximum quantity that represent the reasonably foreseeable needs of the party(s) to the solicitation and contract.”

(b)“An FTA recipient that obtains these contractual rights through assignment may exercise them after first determining the contract price remains fair and reasonable, and all Federal requirements have been addressed in the contract’s clauses. The recipient is not required to perform a second price analysis if a price analysis was originally performed.  However, the recipient must determine the contract price or prices originally established are still fair and reasonable.”

(c) “The recipient is responsible for Buy America compliance with the transaction and assuring that they execute all of the required pre-award and post-delivery Buy America audit certifications.”  [FTA C 4220.1F, V, 7. a. (2); BPPM Appendix B.16]

51)	Qualifications Exclude Price  [A&E and Other Services]

“When Required.  Qualifications-based proposal procedures are required for projects related to or leading to a construction project.  These procedures must be used not only when contracting for architectural and engineering services, but also for program management, construction management, feasibility studies, preliminary engineering, design, architectural, engineering, surveying, mapping, and related services.  Grantees shall use qualifications-based competitive proposal procedures [i.e. Brooks Act Procedures when contracting for A&E services as defined in 40 U.S.C. Sections 1101 - 1104 and 49 U.S.C. Section 5325(b)(1)]. When this procurement method is used, the following requirements apply: [FTA C 4220.1F, VI, 3.f.(3)]

    - Qualifications.– An offeror’s qualifications muse be evaluated.

    - Price. Price is excluded as an evaluation factor. .”  [FTA C 4220.1F, VI, 3.f.(3)(b)]

(c)   “Design-Build.  An FTA recipient must procure design-build services through means of qualifications-based competitive proposal procedures based on the Brooks Act…when the preponderance of the work to be performed is considered to be for architectural and engineering, program management, construction management, feasibility studies, preliminary engineering, design, architectural, engineering, surveying, mapping, or related A&E services.   (A&E) services…qualifications-based competitive proposal procedures may not be used to procure design-build services when the preponderance of the work to be performed are services other than those listed in the previous sentence, unless required by State law.”   [FTA C 4220.1F, VI, 3.h.]

52)	Serial Price Negotiations  [A&E and Other Services]

When this procurement method is used, the following requirements apply:

(a) Most Qualified. Negotiations are conducted with only the most   qualified offeror; and

(b) Next Most Qualified. Failing agreement on price, negotiations with the next most qualified offeror and, if necessary, negotiations with successive offerors in descending order must be conducted until a contract award can be made to the offeror whose price the recipient believes is fair and reasonable.”  [FTA C 4220.1F, VI, 3.f.(3)]

53)	Bid Security  [Construction Over $100,000]

“Bonding.  The Common Grant Rules require bonds for all construction contracts except to the extent FTA determines that the Federal interest is adequately protected through other arrangements.  FTA’s bonding policies are as follows:

(a) 	Bid Guarantee.  Both FTA and the Common Grant Rules require a bid guarantee from each bidder equivalent 5 percent of the bid price.  The ‘bid guarantee’ shall consist of a firm commitment such as a bid bond, certified check, or other negotiable instrument accompanying a bid as assurance that the bidder will honor its bid upon acceptance of his bid [FTA C 4220.1F, IV, 2.h.(1)(a)]

54)	Performance Security  [Construction Over $100,000]

“Bonding.  The Common Grant Rules require bonds for all construction contracts except to the extent FTA determines that the Federal interest is adequately protected through other arrangements.  FTA’s bonding policies are as follows:

(a) Performance Bond. Both FTA and the Common Grant Rules require a  performance bond on the part of the contractor for 100 percent of the contract price.  A ‘performance bond’ is one executed in connection with a contract to secure fulfillment of all the contractor’s obligations under such contract”  [FTA C 4220.1F, IV, 2.h.(1)(b)]

55)	Payment Security  [Construction Over $100,000]

“Bonding.  The Common Grant Rules require bonds for all construction contracts except to the extent FTA determines that the Federal interest is adequately protected through other arrangements.  FTA’s bonding policies are as follows:

(a) Payment Bond.  A ‘payment bond’ is one executed in connection with a  contract to assure payment as required by law of all people supplying labor and material in the execution of the work provided for in the contract.  FTA has determined the following payment bond amounts are adequate to protect FTA’s interest and will accept a local bonding policy that meets the following minimums:

(1)	Less Than $1 Million. Fifty percent of the contract price if the contract price is not more than $1 million;

(2)  More Than $1 Million but Less Than $5 Million. Forty percent of the contract price if the contract price is more than $1 million but not more than $5 million; or

(3) More Than $5 Million. Two and a half million dollars if the contract  price is more than $5 million.” [FTA C 4220.1F, IV, 2.h.(1)(c)]

A recipient that wishes to adopt less stringent bonding requirements, for a specific class of projects, or for a particular project, may submit its policy and rationale to its FTA Regional Office for approval.” [FTA C 4220.1F, IV, 2.h.(1)(e)]

- Clauses

“FEDERAL  REQUIREMENTS THAT MAY AFFECT A RECIPIENT’S ACQUISITIONS.  Before FTA assistance may be used to support an acquisition of property or services, all applicable Federal requirements, whether or not addressed in the Common Grant Rules, must be fulfilled.”  [FTA C 4220.1F, IV, 2.]

[FTA Circular 4220.1F, Appendix D, contains a matrix of Federally required clauses and contractor certifications for various dollar values and types of procurements, such as construction, A&E. rolling stock, materials, etc.  Instructions for these clauses and suggested clause language may be found in the FTA “Best Practices Procurement Manual,” Appendix A.1]

- Veterans Employment

“Veterans Employment  – Recipients and subrecipients of Federal financial assistance under this chapter shall ensure that contractors working on a capital project funded using such assistance give a hiring preference, to the extent practicable, to veterans (as defined in section 2108 of title 5) who have the requisite skills and abilities to perform the construction work required under the contract. This subsection shall not be understood, construed or enforced in any manner that would require an employer to give a preference to any veteran over any equally qualified applicant who is a member of any racial or ethnic minority, female, an individual with a disability, or a former employee.  [FTA C 4220.1F, IV, 2. c.(1)]

III.    QUESTIONNAIRES AND CHECK LISTS

This section includes the following used in conducting the PSR:

--  Interview Questionnaires

--  Review Findings Check Lists

III.1.    ASSESSMENT PHASE INTERVIEW QUESTIONNAIRES

The Assessment Phase interview questionnaires include:

--  Chief Executive Officer

--  Attorney

--  Grants Personnel

--  Finance Personnel

--  Head of Procurement

--  Procurement Staff

--  Program Manager

--  Disadvantaged Business Enterprise (DBE) Representative

--  Internal Auditor

Page 1 of 3 	III.1.a.

| Interview for Chief Executive Officer |  |
| --- | --- |
| Suggested Questions | Comments |
| What is the organizational structure of the agency? Where does the procurement department fit within the overall organization? |  |
| What other offices (such as grants management, finance, or legal) are involved in procurement activities? What offices are allowed to award contracts? (i.e. legal services, advertising, accounting, etc.) |  |
| What is the role of the internal audit department in the procurement process? How has the internal audit department conducted contract audits of third party contractors? What internal audits have been conducted of the procurement function? |  |
| Who is authorized to make a contract award (Board of Directors, General Manager, Director of Procurement, other senior management)? |  |
| What periodic management reports do you receive from the procurement office? |  |
| How do you access FTA's Best Practices Procurement Manual on the Internet? How does staff access? |  |

Page 2 of 3	III.1.a.

| Interview for Chief Executive Officer |  |
| --- | --- |
| Suggested Questions | Comments |
| Have there been instances in which you have not supported staff recommendations for award? If yes, what was the situation? |  |
| What involvement does the Board of Directors have in the procurement process? |  |
| Has the Board overturned staff recommendations on the award of contracts? If yes, when? |  |
| How are potential conflicts of interest (real or apparent) determined? Have there been any conflict of interest problems? If so, how have they been resolved? |  |
| Have there been any violations of the rules governing the acceptance of gifts, gratuities, favors, or anything of monetary value from contractors, potential contractors, or parties to subagreements? If so, were sanctions imposed? |  |
| Have there been any contract disputes, claims, or official protests in the past two years? If so, how have these been settled? |  |

Page 3 of 3	III.1.a.

| Interview for Chief Executive Officer |  |
| --- | --- |
| Suggested Questions | Comments |
| Have there been any complaints of violation of Federal law or regulations in procurement actions? If yes, how have these been resolved? |  |
| Are there any pending investigations of the procurement process or procurement actions? If yes, what is the nature of these investigations? |  |
| Have there been any high profile awards that received negative press coverage? If yes, what awards associated with what projects? |  |
| Are there conflicting Federal, state, or local regulations regarding procurement activities? If yes, how do you deal with conflicting regulations? |  |
| Were procurement issues raised in the most recent Triennial Review, single audit, or other audit or review? What were the adverse findings? Have the findings been resolved? |  |
| Are there any major restructuring or organizational changes planned or underway? If so, how will the changes affect the procurement function? |  |

Page 1 of 2	III.1.b.

| Interview for Attorney |  |
| --- | --- |
| Suggested Questions | Comments |
| What involvement does the legal department have in the procurement process? (contract awards, protests, potential conflicts of interest) |  |
| Are you involved in hiring outside legal counsel? If yes, what procurement method do you use? |  |
| How are potential conflicts of interest (real or apparent ) determined? Have there been any conflict of interest problems? If so, how have they been resolved? |  |
| Have there been any violations of the rules governing the acceptance of gifts, gratuities, favors, or anything of monetary value from contractors, potential contractors, or parties to subagreements? If so, were sanctions imposed? |  |
| Have there been any contract disputes, claims, or official protests in the past two years? If so, how have these been settled? |  |
| Have there been any complaints of violation of Federal law or regulation in procurement actions? If yes, how have these been resolved? |  |

Page 2 of 2	III.1.b.

| Interview for Attorney |  |
| --- | --- |
| Suggested Questions | Comments |
| Are there any pending investigations of the procurement process or procurement actions? If so, what are they? |  |
| Are there conflicting Federal, state, or local regulations regarding procurement activities? If so, how are these conflicting requirements handled? |  |
| Do you have any legal concerns related to procurement activities? If yes, what are they? |  |
| How is the legal department involved in the development of standard contract terms and conditions? How is the legal department involved in determining applicability of specific requirements for various types of contracts? |  |
| Do you ensure that solicitations and contracts adhere to Federal, state, and local laws and regulations, and Board of Directors (or comparable policy maker) policy? |  |
| Do you have access to FTA's Best Practices Procurement Manual on the Internet? How? Does staff have access? How? |  |

Page 1 of 1	 III.1.c.

| Interview for Grants Personnel |  |
| --- | --- |
| Suggested Questions | Comments |
| What involvement, if any, do you have in the procurement process? How d you assure that purchases are appropriately allocated to FTA grants? |  |
| Are you involved in the development of bid specifications? If so, how? |  |
| Are you involved in ensuring that Federal requirements are included in procurements using Federal funds? If so, how? |  |
| Are you involved in ensuring that Federally required clauses are included in procurements using Federal funds? If so, how? |  |
| Do you have access to FTA’s Best Practices Procurement Manual on the Internet? How? |  |
| What is the status of all active and inactive FTA grants? (Number, Amount Awarded, Balance) |  |
| What is the process for closing out grants? |  |
| Have you had to notify FTA of protests or disputes? How and when did you notify FTA? |  |
| How are you made aware of purchases that are made outside the procurement system? Petty cash purchases? Legal procurements? |  |

Page 1 of 3 	III.1.d.

| Interview for Finance Personnel |  |
| --- | --- |
| Suggested Questions | Comments |
| What involvement do you have in the procurement process? |  |
| How are you made aware of purchases that are made outside the procurement system? Petty cash purchases? Legal procurements? |  |
| Do you work with the procurement department in determining the most efficient and economic purchase of goods and services? If so, how? |  |
| How are you involved in determining the responsibility of contractors? If so, what are the factors considered? Is financial capability a criterion? If so, how do you assess? Do you assess the contractor’s financial capability? How is this done? When is the determination of responsibility made? |  |

Page 2 of 3  	III.1.d.

| Interview for Finance Personnel |  |
| --- | --- |
| Suggested Questions | Comments |
| Are you involved in performing cost or price analysis for procurement? If not, who is? What types of procurements? |  |
| Do you make advance payments to contractors prior to the incurrence of costs by the contractors? If so, did you receive prior written concurrence from FTA? |  |
| Do you use progress payments? If so, how do you ensure that the progress payments are only made to the contractor for costs incurred in the performance of the contract? How do you obtain title to the property for which progress payments were made? |  |
| Are you involved in determining the amount of liquidated damages to be included in contracts? If so, how? |  |

Page 3 of 3	III.1.d.

| Interview for Finance Personnel |  |
| --- | --- |
| Suggested Questions | Comments |
| Are you involved in the development of requests for proposals for professional service contracts? (i.e., audit services, information system services, etc.) If so, how? Are you involved in the selection of a contractor for award? If so, how? |  |
| How are duties and functions segregated within the organization to assure that adequate checks and balances exist? |  |
| Do you make emergency purchases? If so, approximately how many procurements over the past two years were classified as emergency purchases? |  |
| What was the source of funds for the past fiscal year? State %, Local %, FTA %, Other % |  |

Page 1 of 9 	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| Where does the procurement department fit within the overall organization? To whom do you report? |  |
| What is the organizational structure and staffing levels of the procurement department? |  |
| Are staff resources adequate to perform the functions of the department? Why or why not? |  |
| Are there currently staff vacancies? If so, how long have positions been vacant? |  |
| What is the typical staff turnover within the department? |  |

Page 2 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| What are the experience levels of staff? |  |
| How are staffing needs determined? How do you evaluate potential new employees? |  |
| What type of training is provided? Does staff attend the FTA procurement training courses, or other industry courses? If so, what are the details? What other types of training would be useful? |  |
| What authority do you have to award contracts? |  |
| What types of management reports are generated within the procurement department? |  |
| How are procurement policies and procedures documented? How do you assure that the documentation reflects current practice? That policies and procedures are followed? Who established procurement policies and procedures? |  |

Page 3 of 9  	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| How are staff within the department made aware of procurement policies and procedures? Does staff have knowledge of the requirements of FTA Circular 4220.1F? How do you assure? |  |
| How do you monitor staff activities? |  |
| Is there a written code of standards of conduct? If so, where is it published? If so, has the code been approved and signed by the proper authority? How are staff made aware of the code of standards of conduct? |  |
| How are potential conflicts of interest (real or apparent) determined? What is the process for department personnel to disclose potential conflicts of interest? Have there been any conflict of interest problems? |  |

Page 4 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| What is the policy regarding acceptance of gifts, gratuities, favors or anything of monetary value from contractors, potential contractors, or parties to subagreements? Is there a limit established? What sanctions may be imposed? Have there been violations? If yes, how have they been dealt with? |  |
| Does the agency have procedures for settling contract issues and disputes? |  |
| Does the agency have written protest procedures? Have there been any formal protests in the award of contracts in the last two years? Have written protest procedures been followed? How have the protests been settled? Has FTA been notified of protests? |  |

Page 5 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| Have there been any complaints of violation of Federal law or regulation? If yes, how have they been resolved? |  |
| What procedures are in place to ensure most efficient and economic purchase of goods and services? Who is responsible for reviewing procurements to avoid purchase of unnecessary or duplicative items? |  |
| What are the procurement department’s requirements for maintaining records detailing the history of a procurement? |  |
| Does the agency maintain a list of prequalified firms, persons, and products? Is the list (s) current? What is the process for updating the list? Are there an adequate number of firms to ensure maximum full and open competition? |  |

Page 6 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| How do you ensure an equitable distribution of awards among qualified bidders when making micro-purchases? |  |
| Have standard contract clauses been reviewed for conformance with the Master Agreement? Is there a process for reviewing standard clauses annually to ensure conformance with the Master Agreement? How are standard clauses reviewed for applicability to specific types of contracts? |  |
| What is the contract administration system? Who administers the system? Is contractor performance evaluated? If so, how is it documented? |  |
| How does the agency determine responsibility of contractors? What criteria are used? When is the determination of responsibility made? |  |

Page 7 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| How does the procurement department work with the customer departments in the development of specifications? |  |
| How many procurement actions are processed per year? How many above $100,000? |  |
| Do you maintain a contract listing? (Get copy) |  |
| What criteria and procedures do you follow to assure that the contract file is properly documented? |  |
| How are professional services procured? Have there been any retainer contracts? |  |
| Have there been sole source procurements? How many in the past two years? Why was it necessary to award sole source? |  |

Page 8 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| Have there been brand name procurements? Were the salient physical and functional characteristics identified? Was “an equal” product allowed? |  |
| Have you entered into intergovernmental agreements for the procurement of goods and services? If yes, how have you ensured that Federal regulations are complied with in these procurements? |  |
| Does the agency use value engineering in construction contracts? |  |
| Has the agency used Federal excess and surplus property in lieu of purchasing new equipment or property? |  |
| Do you have problems complying with Federal, state or local regulations? |  |

Page 9 of 9	III.1.e.

| Interview for Head of Procurement |  |
| --- | --- |
| Suggested Questions | Comments |
| Are there conflicting regulations? If yes, how do you deal with conflicting regulations? |  |
| Were there procurement issues raised in the most recent Triennial Review, single audit, internal audit, or other review or audit? If so how have the findings been resolved? |  |
| Do you have access to FTA’s Best Practices Procurement Manual on the Internet? Does staff have access? |  |
| Who is responsible for contract administration? If other than the procurement organization, ask why? |  |

Page 1 of 6	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| What are your responsibilities? What authority do you have to award contracts? |  |
| Are staff resources adequate to perform the functions within the department? Why or why not? |  |
| What is your educational background and experience? |  |
| Are you involved in determining staffing needs? If so, how? |  |
| How do you report to management? |  |
| What type of training is provided? Have you attended FTA procurement training courses? If so, which courses? What other types of training would be useful? |  |

Page 2 of 6	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| How do you interact with other departments (e.g., with customer departments to develop specifications)? |  |
| Do you have a copy of the written procurement policies and procedures? How did you re3cive and how do you know they are current? How do you know that your current practices are consistent with the written policies and procedures? |  |
| Are you aware of the requirements of Circular 4220.1F? IF so, how? How do you know that you comply with these requirements? |  |
| Do you communicate with the FTA regional office to clarify issues related to the procurement regulations? If so, how? |  |
| How do you access the FTA’s Best Practices Procurement Manual on the Internet? Have you incorporated any of the best practices in your procedures? If so, which ones? |  |
| How are you made aware of your agency’s code of standards of conduct? |  |

Page 3 of 6	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| How do you determine if you have a potential conflict of interest (real or apparent)? To whom do you disclose potential conflicts of interest? Have you had a conflict of interest? If so, how was the conflict of interest resolved? |  |
| How are you made aware of the policy regarding acceptance of gifts, gratuities, favors or anything of monetary value from contractors, potential contractors, or parties to subagreements? |  |
| What is your role in settling contract issues and disputes? Who do you notify when there is a contract issue or dispute? |  |

Page 4 of 6	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| Have there been any formal protests in the award of contracts in which you were involved in the last two years? Were written procedures followed? Have the protests been settled? Has FTA been notified of protests? |  |
| Have there been any complaints of violation of Federal law or regulation in procurements in which you were involved? If yes, how have they been resolved? |  |
| How do you ensure the most efficient and economic purchase of goods and services? How do you review procurements to avoid purchase of unnecessary or duplicative items? |  |
| What are your responsibilities for maintaining records detailing history of a procurement? |  |

Page 5 of 6    	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| Do you use lists of prequalified firms, persons, and products? If so, is the list (s) current? How is the list updated? How does the agency assure there are an adequate number of firms to ensure maximum full and open competition? |  |
| How do you ensure an equitable distribution of awards among qualified bidders when making micro-purchases? |  |
| How do you determine responsibility of contractors? What criteria are used? When is the determination of responsibility made? |  |
| Have you been involved in sole source procurements? Why was it typically necessary to award sole source? |  |
| Have your been involved in brand name procurements? If so, how were the salient physical and functional characteristics identified? If so, how was “an equal” product allowed? |  |

Page 6 of 6	III.1.f.

| Interview for Procurement Staff |  |
| --- | --- |
| Suggested Questions | Comments |
| Have you entered into intergovernmental agreements for the procurement of goods and services? If yes, how have you ensured that Federal regulations are complied with in these procurements? |  |
| Have you been involved in the resolution of findings from Triennial Reviews, single audits, internal audits, or other reviews or audits? If so, which findings and corrective actions? |  |

Page 1 of 3																   III.1.g.

| Interview for Program Manager |  |
| --- | --- |
| Suggested Questions | Comments |
| What is your role in the acquisition process? |  |
| Do you recommend potential offerors or bidders? If so, what is the procedure? |  |
| Do you maintain a list of prequalified bidders or offerors? If so, how is the list kept current? |  |
| What is your role regarding DBE goals? |  |
| Are you asked to determine the technical responsibility of potential contractors? If so, what data do you provide? |  |
| What is your responsibility in the case of a protest? |  |
| Have you been involved in a protest in the past two years? If so, describe your involvement. |  |
| How do you ensure that you have a copy of the current Procurement Procedures Manual? What changes would you make to these procedures? |  |
| How would you characterize the performance of the Procurement Department? |  |
| What issues do you have regarding procurement? |  |
| Page 2 of 3 III.1.g. |  |
| Interview of Program Manager |  |
| Suggested Questions | Comments |
| What can your Department do to improve procurement? |  |
| How are conflicts with the contractor resolved? |  |
| What contract files are maintained in your Department? |  |
| What is your role in contract close out? |  |
| What happens to your contract files after the contract is completed? |  |
| When writing specifications, do you use brand name descriptions? If so, do you include the required salient physical and functional characteristics? |  |
| Do you use a value engineering clause in your contracts? If so, please describe. |  |

| Page 3 of 3 III.1.g. |  |
| --- | --- |
| Interview for Program Manager |  |
| Suggested Questions | Comments |
| How are you made aware of the code of standards of conduct? How is your staff made aware of the code? What are the potential conflicts of interest regarding procurement? Have there been any conflict of interest problems? Please describe. |  |
| How are you made aware of the policy regarding acceptance of gifts, gratuities, favors or anything of monetary value from contractors or potential contractors? |  |
| Do you have authority to award a contract? Small Purchases? Micro Purchases? Credit Card? If so, what record keeping is required? |  |
| How are you made aware of the requirements of FTA Circular 4220.1F? |  |
| Have you had any procurement training? Would it be useful? If so, what topics? |  |

Page 1 of 1	III.1.h.

| Interview for Disadvantaged Business Enterprise (DBE) Representative |  |
| --- | --- |
| Suggested Questions | Comments |
| What is the role of your department in the procurement process? |  |
| Do you have a DBE goal? If so, how is it determined? How is compliance assessed? Please describe your DBE program. (Get a copy) |  |
| Do you review all procurements over a set dollar threshold to recommend DBE participation? If so, what is the threshold? Do you maintain listings of DBE firms? Where is it maintained? |  |
| What issues or problems do you have with the procurement process? |  |
| Do you have any recommended improvements for procurement? If so, can you explain? |  |
| Do you prepare any regular periodic report to management relative to DBE in procurement? If so, can we get copies? |  |
| How are you made aware of the requirements of FTA Circular 4220.1F? |  |

Page 1 of 1	III.1.i.

| Interview for Internal Auditor |  |
| --- | --- |
| Suggested Questions | Comments |
| What is the role of your department in the procurement process? |  |
| What issues or problems have you found in the procurement process? |  |
| What recommendations do you have (or have made) to improve procurement? Has management failed to implement any of your recommendations? (Any open recommendations?) |  |
| Have there been any violations of internal regulations; state or Federal law? If so, what were the violations? |  |
| Are any audits in process now? If so, can you explain? |  |
| How are you made aware of the requirements of FTA Circular 4220.1F? |  |
| When was the procurement function last audited? [Request copies of all procurement audit reports for the past two years] |  |

III.2.    REVIEW FINDINGS CHECKLISTS

The Review Findings Check Lists include checklists for systemwide elements and check lists for specific methods of procurement.

A Systemwide Elements Checklist has been developed for these elements:

--  Written Standards of Conduct

--  Contract Administration System

--  Written Protest Procedures

--  Prequalification System

--  System for Ensuring Most Efficient and Economic Purchase

--  Procurement Policies and Procedures

The reviewer will determine, based on interviews and document review, if the grantee is "not deficient,” or is “deficient” for the systemwide elements.

Review Findings Checklists, developed for each specific method of procurement, include requirements specific to the method of procurement as well as requirements applicable to all types of procurements.

The reviewer will determine compliance for each individual procurement element by entering either “Not Deficient”, “Deficient”, or “NA” in the unshaded space on the check list.  The reviewer will enter the method or basis of determination in the comments section.

Review Findings Checklists have been developed for:

--  Micro-Purchases ($3,500 or less)

--  Small Purchases (the grantee’s threshold for simplified small purchase procedures --

may range between $3,500 and $100,000)

--  Request for Proposal (RFP)

--  Invitation for Bid (IFB)

--  Sole Source

Supplemental Review Findings Checklists (which must be used in addition to the applicable procurement method Review Findings Checklists) have been developed for:

--  Architectural and Engineering Services

--  Construction Contracts

--  Contracts for Rolling Stock (Pre-Award and Post-Delivery Rule (see  Section  III.2.i.

and III.2.j.)

III.2.a.  SYSTEMWIDE ELEMENTS CHECKLIST

Systemwide elements checklist has been developed for these elements:

--  Written Standards of Conduct

--  Contract Administration System

--  Written Protest Procedures

--  Prequalification System

--  System for Ensuring Most Efficient and Economic Purchase

--  Procurement Policies and Procedures

Page 1 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| 1) Written Standards of Conduct [FTA C 4220.1F, III, 1.a.b.c.] The grantee has a written code of standards of conduct which provides that no employee, officer, agent, immediate family member, or Board member of the grantee shall participate in the selection, award, or administration of a contract supported by FTA funds if a conflict of interest, real or apparent, would be involved. The grantee defines such a conflict to be when any of the following has a financial or other interest in the firm selected for award: (a.) The employee, officer, agent, or Board member, (b.) Any member of his/her immediate family, (c.) His or her partner, or (d.) An organization that employs, or is about to employ, any of the above. The grantee’s code of conduct also provides that its officers, employees, agents, or Board members will neither solicit nor accept gifts, gratuities, favors, or anything of monetary value from contractors, potential contractors, or parties to subagreements and contains penalties, sanctions, or other disciplinary action for violation of such standards by the grantee’s officers, employees, or agents, or by contractors or their agents. |  |  |  |
| 2) Contract Administration System [FTA C 4220.1F, III, 3.] The grantee has a contract administration system that ensures that it and its third party contractors perform in accordance with the terms, conditions, and specifications of their contracts or purchase orders. |  |  |  |
| 3) Written Protest Procedures [FTA C 4220.1F, VII, 1. a. b.] The grantee has written protest procedures to handle and resolve disputes relating to their procurements. These procedures require the following: (a.) In all instances involving FTA funds the grantee must disclose information regarding the protest to FTA, and keep FTA informed about the status of the protest, (b.) All protest decisions must be in writing, and (c.) A protester must exhaust all administrative remedies with the grantee before pursuing a protest with FTA. |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 2 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| 4) Prequalification System [FTA C 4220.1F, VI, 1.c. The grantee has a system of prequalification which ensures that all lists of prequalified persons, firms, or products that are used in acquiring goods and services are current and include enough qualified sources to ensure maximum full and open competition. The system also provides that potential bidders may not be precluded from qualifying during the solicitation period, which is from issuance of the solicitation to its closing date. If the grantee does not prequalify bidders and offerors, so state in the comments column and mark NA in the Not Deficient column. |  |  |  |
| 5) System for Ensuring Most Efficient and Economic Purchase [FTA C 4220.1F, IV, 1. b. c. e.] The grantee has a system for review of proposed procurements to avoid purchase of unnecessary or duplicative items. It provides for analysis of lease versus purchase alternatives and for considering consolidating or breaking out procurements to obtain a more economical purchase. |  |  |  |
| 6) Procurement Policies and Procedures [FTA C 4220.1F, III, 3.a..] The grantee’s procurement policies and procedures contain the following FTA C 4220.1F, requirements: (After checking YES or NO for regulatory coverage of the following, mark Not Deficient or Deficient) |  |  |  |
| FTA C 4220.1F (a.) VI, 8. b. ;IV, 2. a. (2)(b) -- Make awards only to responsible contractors possessing the ability to perform successfully under the terms and conditions of a proposed procurement. Consideration shall be given to contractor integrity, compliance with public policy, record of past performance, and financial and technical resources. Check the Excluded Parties List System (EPLS), which is a part of the System for Awards Management (SAM) at: www.sam.gov. YES ______ NO ______ (b.) III, 3. d. (1) -- Maintain records detailing the history of a procurement. At a minimum, these records shall include: (1) The rationale for the method of procurement, (2) Selection of contract type, (3) Reasons for contractor selection or rejection, and (4) The basis for the contract price. YES ______ NO ______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 3 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (c.) VI, VI, 2.(2)(b) -- Requirement that “Time and Materials Type Contracts” may only be used: (1) After a determination that no other type of contract is suitable, and (2) If the contract specifies a ceiling price that the contractor shall not exceed except at its own risk. YES _____ NO ______ (d.) IV, 2.e.(10) – Contract term limitation for rolling stock and replacement parts shall not exceed the recipient’s needs for rolling stock and replacement parts within five (5) years for buses and seven (7) years for rail cars inclusive of options without prior written FTA approval when FTA funds are involved. For all other types of contracts, the contract file contains evidence that the contract term is based upon sound business judgment. ###### YES _____ NO ______ (e.) V, 7.b.(2). – Tag-ons. The use of tag-ons is prohibited and applies to the original buyer as well as to others. Tag-on is defined as the addition of work (supplies, equipment or services) that is beyond the scope of the original contract that amounts to a cardinal change and is subject to non-competitive procurement procedures. YES _____ NO ______ (f.) VI, 1. a. – All procurement transactions will be conducted in a manner providing full and open competition. YES ______ NO _______ (g.) VI, 2. a. (4) (b) (e) -- Prohibits unreasonable requirements from being placed on firms in order for them to qualify to do business (e.g. unnecessary experience and excessive bonding requirements). YES _______ NO _______ (h.) VI, 2. a. (4) (h) -- Coverage that defines Organizational Conflicts of Interest and provides means for eliminating or mitigating such conflicts. For instance, a “Hardware Exclusion Clause” may be recommended for inclusion in hardware design or R&D contracts. YES _______ NO _______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 4 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (i.) VI, 2. a. (4) (j) -- Prohibit any arbitrary action in the procurement process (e.g. in the competitive selection of contractors). YES _______ NO _______ (j.) VI, 2. a. (4) (g) – Except when procuring A&E services, prohibits the use of statutorily or administratively imposed in-State or local geographical preferences in the evaluation of bids or proposals unless Federal statutes expressly mandate or encourage geographic preference. YES _______ NO _______ (k.) III, 3. a. – Contains contractor selection procedures. YES_______ NO________ (l.) VI, 2. e.; VI, 3. c. (1) (a)-- Require clear and accurate contract specifications (or statements of work) that do not unduly restrict competition and identify all requirements that offerors must fulfill and all factors to be used in evaluating bids or proposals. YES ______ NO ______ (m.) VI, 2. a. (3) – Requirements for using “Brand Name or Equal” purchase descriptions: (1) Only when an adequate specification cannot be provided without performing an inspection and analysis in time for the acquisition under consideration, and (2) Minimum needs are carefully identified and those salient physical and functional characteristics of the brand name product are clearly set forth in the solicitation. YES _______ NO _______ (n.) VI, 3. a. -- Requirements applicable to micro-purchases ($3,000 or less) : (1) Competition not required, (2) Must document determination that price is fair and reasonable and how the determination was derived, |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 5 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (3) Prohibit splitting of procurements to avoid competition, and (4) When competition is not obtained, require equitable distribution among qualified suppliers. YES ______ NO ______ (o.) VI, 3. b. -- Requirements applicable to the grantee’s simplified small purchase threshold (for FTA funded purchases the threshold may range from $3,000 to $100,000) : (1) Must obtain price or rate quotations from an adequate number of qualified sources, and (2) Document file that price is fair and reasonable. YES ______ NO ______ (p.) VI, 3. c. -- Requirements applicable to sealed bid method of procurement: (1) Defines conditions for sealed bid, (2) Requires public advertising, (3) Must allow sufficient time to prepare bids prior to bid opening, (4) Award must be made to the lowest responsive and responsible bidder, and (5) Must document sound business reason if any or all bids are rejected. YES ______ NO ______ - VI, 3. d. -- Requirements applicable to competitive proposal (RFP) method of procurement: - Requests for proposals will be publicized. All evaluation factors will be identified along with their relative importance; - Proposals will be solicited from an adequate number of qualified sources; - Grantees will have a method in place for conducting technical evaluations of the proposals received and for selecting awardees; - Awards will be made to the responsible firm whose proposal is most advantageous to the grantee’s program with price and other factors considered; and |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 6 of 10

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| - In determining which proposal is most advantageous, grantees may award (if consistent with State law) to the proposer whose proposals offer the greatest business value to the Agency based upon an analysis of a tradeoff of qualitative technical factors and price/cost to derive which proposal represents the “best value” to the Procuring Agency as defined in 4220.1F, I, 5. b., Definitions. If the grantee elects to use the best value selection method as the basis for award, however, the solicitation must contain language that establishes that an award will be made on a “best value” basis. YES ______ NO ______ (r.) VI,3.f.3. -- Unless State law provides procedures for procurement of A&E services the Brooks Act procedures apply and may only be used when procuring A&E services: (1) Evaluate qualifications excluding price as a factor, (2) Negotiate only with the most qualified offeror, and (3) Failing agreement on price, negotiate with the next most qualified offeror until agreement is reached on a price that is determined to be fair and reasonable. ###### YES ______ NO ______ (s) VI, 3.g. --Procurement of Design-Bid-Build. Grantees may procure design-bid-build services through means of sealed bidding or competitive negotiations. These services must be procured in a manner that conforms to applicable state and local law, the requirements of this Circular relative to the method of procurement used and all other applicable federal requirements. ###### YES ______ NO ______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 7 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |

| (t.) VI, 3.h..-- Procurement of Design-Build. Grantee must procure design-build services through means of qualifications-based competitive proposal procedures based on the Brooks Act as set forth in 4220.1F, VI, 3. h. when the preponderance of the work to be performed is considered to be for architectural and engineering (A&E) services as defined in 4220.1F, VI, 3. f. Qualifications-based competitive proposal procedures should not be used to procure design-build services when the preponderance of the work to be performed is not of an A&E nature as defined in 4220.1F, VI, 3. f, unless required by State law adopted before August 10, 2005. YES ______ NO ______ (u.) VI, 3.i. -- Sole source documentation requirements: (1) Infeasible to use small purchase, sealed bid, or competitive procedures, and (a) Item is available only from one source, (b) The public exigency or emergency for the requirement will not permit a delay resulting from competitive solicitation, (c) FTA authorizes noncompetitive negotiations, (d) After solicitation of a number of sources, competition is determined inadequate, or (2) Cost and profit analysis are required. YES ______ NO _______ (v.) V, 7. a.; VI, 7. b. -- Requirements for use of options: (1) Option quantities must be evaluated to determine contract award; if not evaluated they cannot be exercised later unless a sole source justification is processed. (2) When exercising options in a contract that is being “piggybacked,” ensure it is in accordance with the contract and that the price is better than prices available in the market or is more advantageous at the time the option is exercised. This price analysis (market survey) is not necessary when exercising options in a contract that the grantee has itself awarded. YES _______ NO _______ |  |  |  |
| --- | --- | --- | --- |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 8 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (w.) VI, 6. -- Must perform cost or price analysis in connection with every procurement action, including contract modifications. YES ______ NO ______ (x.) VI, 6. -- Must make independent cost or price estimates before receiving bids or proposals. YES ______ NO ______ (y.) VI, 6. a. -- Must perform cost and profit analysis when adequate price competition is lacking. YES ______ NO______ (z.) VI, 4. -- Grantee’s cost principles for evaluation of proposed costs are consistent with Federal cost principles. YES______ NO______ (a.a.) VI, 2.c.(2)(a) -- Cost plus percentage of cost type contract is prohibited. YES ______ NO ______ (b.b.) IV, 2.b.h.(1) -- Bonding requirements for construction contracts above $100,000 meet the following minimums: (1) 5% bid guarantee, (2) 100% performance bond, and (3) Payment bonds as follows: - 50% on contracts under $1 million - 40% on contracts between $1 million and $5 million, or - $2.5 million on contracts over $5 million. If grantee bonding policy and requirements do not comply with this criteria, FTA approval must be obtaining. YES ______ NO ______ (c.c.) IV, 2.b.(5)(b)-- Advance payments utilizing FTA funds are prohibited unless prior written concurrence is obtained from FTA. YES ______ NO ______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 9 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (d.d.) IV, 2.b. (5) (c)-- Progress payments may only be made on the basis of costs incurred (or, in the case of construction contracts only, on the basis of percent of completion)and the grantee must obtain adequate security for which progress payments are made. Adequate security may include taking title, letters of credit or equivalent means to protect the grantee’s interest. YES ______ NO ______ (e.e.) IV, 2.(b).(6)(b)1 -- Liquidated damages assessment must be at a specific rate per day for each day of overrun and must be specified in the contract. Any damages recovered must be credited to the project involved unless the FTA permits otherwise. YES ______ NO ______ (f.f.) – III, 3. e. – Each State must include provisions in all its RFPs, solicitations, press releases or other publications involving FTA assistance, stating that FTA is or will be providing Federal assistance for the project, the amount of the assistance FTA has provided or expects to provide, and the Catalogue of Federal Domestic Assistance (CFDA) Number of the program that authorizes Federal assistance. Note: This notification requirement applies only to States and their subrecipients, lessees, and third party contractors. It does not apply to grantees that are not States (e.g., Transit Agencies). The current Master Agreement will define the notification requirements that are currently in effect, as they may change from year to year. YES ______ NO ______ (g.g.) IV, 2.(c)(6)(b) 2 -- Contracts above the small purchase threshold must contain remedies for breach of contract. ###### YES ______ NO ______ (h.h.) IV, 2.(c)(6)(b) 4 -- Contracts in excess of $10,000 must have termination for cause and termination for convenience provisions. YES ______ NO ______ (i.i.) II, 3 -- Addresses Federal statutory and regulatory requirements for contracts funded under Federal grants. ###### YES______ NO______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 10 of 10	III.2.a

| SYSTEM WIDE ELEMENTS |  |  |  |
| --- | --- | --- | --- |
| Check list | ND | D | Evaluation/Comments (Include work/paper references) |
| (j.j) IV, 2.c.(1)—All contracts must contain a provision giving hiring preferences to veterans. (k.k) II, 2.b.(4)-- Revenue contracts are those third party contracts whose primary purpose is to either generate revenues in connection with a transit related activity, or to create business opportunities utilizing an FTA funded asset. FTA requires these contracts to be awarded utilizing competitive selection procedures and principles. The extent of and type of competition required is within the discretionary judgment of the grantee. YES______ NO______ |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.b.  MICRO-PURCHASES

This checklist is to be used for all procurements where the value is $3,500 or less.  If the grantee is exceeding these requirements by obtaining multiple price quotes according to small purchase procedures, the reviewer should consider advising on best practices.

Definition:  Micro-purchases are those purchases of $3,000 or less. [FTA C 4220.1F,VI, 3. a.]

REVIEW FINDINGS CHECKLIST

Purchase Order Number ____________________________________________________

Date of Award ___________________________________________________________

Contractor

Purchase Order Value $ ____________________________________________________

Brief Description of Supplies or Services:

Observations:

________________________________________________________________________

Grantee

Reviewer

Date Reviewed

Page 1 of 1	III.2.b.

| MICRO-PURCHASES |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 20) No Splitting [FTA C 4220.1F, VI, 3. a.] There is no evidence in this procurement that the grantee is splitting procurements to avoid competition. |  |  |  |  |
| 21) Fair and Reasonable Price Determination [FTA C 4220.1F, VI, 3. a.] The purchase file contains documentation of a determination that the price is fair and reasonable and how this determination was derived. |  |  |  |  |
| 22) Micro - Purchase Davis Bacon [FTA C 4220.1F, VI, 3. a.] This is a construction purchase order between $2,000 and $3,500, and the Davis Bacon Act has been made applicable. If this is not for construction, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.c.  SMALL PURCHASES

This checklist is to be used for all procurements where the grantee’s system allows the use of simplified small purchase procedures.  This may range between $3,000 and $100,000.

[For example, if the grantee’s simplified small purchase threshold is $25,000 and the file being reviewed is a $28,000 purchase using sealed bid procedures, the Sealed Bid Checklist must be used.]

REVIEW FINDINGS CHECKLIST

Purchase Order Number ____________________________________________________

Date of Award ___________________________________________________________

Contractor

Purchase Order Value $ ____________________________________________________

Brief Description of Supplies or Services:

Observations:

________________________________________________________________________

Grantee

Reviewer

Date Reviewed	_______________________

Page 1 of 2	III.2.c.

| SMALL PURCHASES |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 7) Independent Cost Estimate [FTA C 4220.1F, VI, 6.] The grantee made and documented an independent cost estimate before receipt of proposals. |  |  |  |  |
| 9) Unreasonable Qualification Requirements [FTA C 4220.1F, VI, 2. a. (4) (a)] This solicitation did not contain unreasonable requirements placed on firms in order for them to qualify to do business. |  |  |  |  |
| 12) Arbitrary action [FTA C 4220.1F, VI, 2. a. (4) (j)] There was no arbitrary action in the procurement process. (An example of arbitrary action is when award is made to other than the contractor who most satisfied all the grantee’s requirements as specified in the solicitation and as evaluated by staff.) |  |  |  |  |
| 13) Brand Name Restrictions [FTA C 4220.1F, VI, 2. a. (3) A “brand name or equal” specification is used and the solicitation has identified the minimum needs and clearly set forth those salient physical and functional characteristics of the brand name required by the grantee. If the solicitation specifies “brand name” only without specifying an equal or listing the physical or functional characteristics needed, check Deficient. If the procurement does not specify a “brand name”, check NA. |  |  |  |  |
| 14) Geographic Preferences [FTA C 4220.1F, VI, 2. a. (4)] The solicitation contains no in-State or local geographic preference except where Federal statutes mandate or encourage them. |  |  |  |  |
| 15) Contract Term Limitation [FTA C 4220, 1F, IV, 2.e.(10)] The contract period of performance for rolling stock and replacement parts does not exceed five (5) years inclusive of options for buses and seven (7) years for rail cars without prior written FTA approval. For all other types of contracts, the procurement file contains evidence that the contract term is based upon sound business judgment. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 2 of 2	III.2.c.

| SMALL PURCHASES |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 23) Price Quotations [FTA C 4220.1F, VI, 3. b.] Price or rate quotations were obtained from an adequate number of qualified sources. |  |  |  |  |
| 24) Clear, Accurate, and Complete Specification [FTA C 4220.1F, VI, 2. a.; VI, 3. c.] A complete, adequate, and realistic specification or purchase description was available and included any specifications and pertinent attachments that define the items or services sought in order for the bidder to properly respond. |  |  |  |  |
| 41) Cost or Price Analysis [FTA C 4220.1F, VI, 6.] Either a cost analysis, with associated profit negotiation, or a price analysis was performed and documented in the procurement file with respect to the initial contract award. Also cost analysis was performed when negotiating contract modifications unless price reasonableness was established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public or on the basis of prices set by law or regulation. |  |  |  |  |
| 42) Written Record of Procurement History [FTA C 4220.1F, III, 3. d.] The file contains records detailing the history of this procurement. At a minimum, these records include: (1) Rationale for the method of procurement, (2) Selection of contract type, (3) Reasons for contractor selection or rejection, and (4) Basis for the contract price. Check “Not Deficient” if #3 & 4 are recorded. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.d. SEALED BIDS

This checklist is to be used for all procurements where the grantee has selected the sealed bid method of procurement.  If the contract is for construction, the supplemental Construction Checklist must also be used.

REVIEW FINDINGS CHECKLIST

Purchase Order Number ____________________________________________________

Date of Award ___________________________________________________________

Contractor

Purchase Order Value $ ____________________________________________________

Brief Description of Supplies or Services:

Observations:

________________________________________________________________________

Grantee

Reviewer

Date Reviewed

Page 1 of 6	III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 7) Independent Cost Estimate [FTA C 4220.1F, VI, 6.] The grantee made and documented an independent cost estimate before receipt of proposals. |  |  |  |  |
| 9) Unreasonable Qualification Requirements [FTA C 4220.1F, VI, 2. a. (4) (a)] This solicitation did not contain unreasonable requirements placed on firms. |  |  |  |  |
| 10) Unnecessary Experience and Excessive Bonding [FTA C 4220.1F, VI, 2. a. (4) (b) (e)] Unnecessary experience and excessive bonding requirements were not included in this solicitation or contract documents. |  |  |  |  |
| 11) Organizational Conflict of Interest (OCI) [FTA C 4220.1F, VI, 2. a. (4) (h)] There is an apparent or potential OCI and the solicitation contains provisions to eliminate or mitigate the conflict (e.g. by inserting a clause that prohibits the contractor from competing for the follow-on contract to the current design or research contact). If there is no apparent or potential OCI, check NA |  |  |  |  |
| 12) Arbitrary Action [FTA C 4220.1F, VI, 2. a. (4) (j)] There was no arbitrary action in the procurement process. (An example of arbitrary action is when award is made to other than the contractor who most satisfied all the grantee’s requirements as specified in the solicitation and as evaluated by staff.) |  |  |  |  |
| 13) Brand Name Restrictions [FTA C 4220.1F, VI, 2. a. (4) (f)] A “brand name or equal’ specification is used and the solicitation has identified the minimum needs and clearly set forth those salient physical and functional characteristics of the brand name required by the grantee. If the solicitation specifies ‘brand name” only without specifying an equal or listing the physical or functional characteristics needed, check Deficient. If the procurement does not specify a “brand name”, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 2 of 6	III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 14) Geographic Preferences [FTA C 4220.1F, VI, 2. a. (4)] The solicitation contains no in-State or local geographic preferences except where Federal statutes expressly mandate or encourage them. |  |  |  |  |
| 15) Contract Term Limitation [FTA C 4220.1F, IV, 2.e.(10)] The contract period of performance for rolling stock and replacement parts does not exceed five (5) years inclusive of options without prior written FTA approval. For all other types of contracts, the procurement file contains evidence that the contract term is based upon sound business judgment. |  |  |  |  |
| 16) Written Procurement Selection Procedures [FTA C 4220.1F, III, 3. a.; VI, 2. e.] The grantee has written selection procedures and the solicitation also identifies all requirements that offerors must fulfill and all other factors to be used in evaluating bids or proposals. |  |  |  |  |
| 17) Solicitation Prequalification Criteria [FTA C 4220.1F, VI, 1.c.(1)(2)(3) The solicitation required prequalification of persons, firms, or products. The list is current, includes enough qualified sources to ensure maximum full and open competition, and potential bidders are not precluded from qualifying during the solicitation period from issuance of the solicitation to its closing date. If the solicitation does not contain a prequalification requirement, check NA. |  |  |  |  |
| 18) Award to Responsible Contractor [FTA C 4220.1F, VI, 8. b.] The grantee made a determination that it was awarding to a responsible contractor considering such matters as contractor integrity, compliance with public policy, record of past performance, and financial and technical resources. |  |  |  |  |
| 19) Sound and Complete Agreement [FTA C 4220.1F, III, 3. b.; III, 3.b. This contract is a sound and complete agreement. In addition, it includes remedies for breach of contract and provisions covering termination for cause and convenience. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 3 of 6	III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 24) Clear, Accurate, and Complete Specification [FTA C 4220.1F, VI, 2. a.; VI, 3. c. (2) (c)] A complete, adequate, and realistic specification or purchase description was available and included any specifications and pertinent attachments that define the items or services sought in order for the bidder to properly respond. |  |  |  |  |
| 25) Two Bidders [FTA C 4220.1F, VI, 3. c. (b)] Two or more responsible bidders were willing and able to compete effectively for the business. |  |  |  |  |
| 26) Firm Fixed Price [FTA C 4220.1F, VI, 3. c. (1) (c)] A firm fixed price contract was appropriate for this procurement. |  |  |  |  |
| 27) Selection on Price [FTA C 4220.1F, VI, 3. c. (1) (d)] The selection of the successful bidder could be made principally on the basis of price. |  |  |  |  |
| 28) Discussions Unnecessary [FTA C 4220.1F, VI, 3. c. (1) (e)] In this procurement, other than a pre-bid conference, discussions with bidders should not be needed between solicitation and award. |  |  |  |  |
| 29) Advertising [FTA C 4220.1F, VI, 3. c. (2) (a)] The Invitation for Bids was publicly advertised. |  |  |  |  |
| 30) Adequate Number of Sources Solicited [FTA C 4220.1F, VI, 3. c. (2) (b)] Bids were solicited from an adequate number of known suppliers. |  |  |  |  |
| 31) Sufficient Bid Time [FTA C 4220.1F, VI, 3.c.(2)(d) Prospective bidders were provided sufficient time to prepare bids prior to the date set for opening the bids. |  |  |  |  |
| 32) Bid Opening [FTA C 4220.1F, VI, 3.c.(2)(e) All bids were publicly opened at the time and place prescribed in the invitation for bids. |  |  |  |  |
| 33) Responsiveness [FTA C 4220.1F, VI, 3.c.(2)(f) A firm fixed price contract was awarded in writing to the lowest responsive bidder. |  |  |  |  |
| 34) Lowest Price [FTA C 4220.1F, VI, 3.c.(2)(f) The bidding documents specified that factors, such as discounts, transportation costs, and life cycle costs, would be considered in determining which bid was the lowest. These factors were considered by the grantee in determining which bid was the lowest. If these factors were not specified, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 4 of 6	III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 35) Rejecting Bids [FTA C 4220.1F, VI, 3.c.(2)(g) A bid (or bids) was rejected for a sound documented business reason. If no bids were rejected, check NA. |  |  |  |  |
| 40) Evaluation of Options [FTA C 4220.1F, VI, 7. b.] The option quantities or periods contained in the contractor’s bid or offer were evaluated in order to determine contract award. (To be eligible for Federal funding, options must be evaluated as part of the price evaluation of offers, or must be treated as sole source awards.) If the contract does not contain options, check NA. |  |  |  |  |
| 41) Cost or Price Analysis [FTA C 4220.1F, VI, 6.] Either a cost analysis, with associated profit negotiation, or a price analysis was performed and documented in the procurement file with respect to the initial contract award. Also cost analysis was performed when negotiating contract modifications unless price reasonableness was established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public or on the basis of prices set by law or regulation. |  |  |  |  |
| 42) Written Record of Procurement History [FTA C 4220.1F, III, 3. d. (1)] The file contains records detailing the history of this procurement. At a minimum, these records include: (1) Rationale for the method of procurement, (2) Selection of contract type, (3) Reasons for contractor selection or rejection, and (4) Basis for the contract price. - Not Deficient: If #2,3 and 4 are recorded. |  |  |  |  |
| 43) Exercise of Options [FTA C 4220.1F, V, 7. a. (1) (a) (b)] The grantee exercised an option on this contract adhering to the terms and conditions of the option stated in the contract. If an option was not exercised under this contract, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 5 of 6																		            III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 44) Out of Scope Changes [FTA C 4220.1F, VI, 3. h. (3) (c)] The grantee amended this contract outside the scope of the original contract. The amendment was treated as a sole source procurement (complying with the FTA requirements for a justification, cost analysis and profit negotiation). If the contract was not modified or if all reviewed modifications were within the scope of the contract, check Not Applicable. |  |  |  |  |
| 45) Advance Payment Provisions [FTA C 4220.1F, IV, 2. b. (4) (b) 1, 2] The contractor did not receive an advance payment utilizing FTA funds and the contract does not contain advance payment provisions or, if it did, prior written concurrence was obtained from FTA. |  |  |  |  |
| 46) Progress Payment Provisions [FTA C 4220.1F, IV, 2.b.(5)(c) The contract contains progress payments based on costs incurred (as opposed to percent of completion, except that percent of completion may be used in construction contracts) and the contract contains a provision giving the grantee title to property (materials, work in progress, and finished goods) for which progress payments are made. The contract may contain other security in lieu of obtaining title. If the contract does not contain progress payments, check NA. |  |  |  |  |
| 47) Time and Materials Provisions [FTA C 4220.1F, VI, 2.c.(2)(b) This is a time and materials contract; the grantee determined that no other type of contract is suitable; and the contract specifies a ceiling price. If this is not a time and materials contract, check NA. |  |  |  |  |
| 48) Cost Plus Percentage of Cost [FTA C 4220.1F, VI, 2.c.(2)(a) This is not a cost plus a percentage of cost type contract. |  |  |  |  |
| 49) Liquidated Damages Provisions [FTA C 4220.1F, IV, 2.b.(6)(b) 1)] This contract contains liquidated damages provisions and the assessment for damages is specified in the contract at a specific rate per day for each day of overrun in contract time. If this contract does not contain liquidated damages provisions, check NA |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 6 of 6 	III.2.d.

| SEALED BIDS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 50) Piggybacking [FTA C 4220.1F, V, 7. a. (2)] (1) This contract contains: (a) Assignability provisions (b) Required Federal clauses (c) Minimum and maximum quantities (if IDIQ) (2) The procurement file contains: Price reasonableness determination If this is not a “Piggybacking” contract, check NA. |  |  |  |  |
| 56) Clauses [FTA C 4220.1F, IV, 2.] This contract contains the appropriate FTA required clauses. The contract clauses located in the Master Agreement should be used to determine the applicability of the clauses to the procurement type. FTA C 4220.1F, Appendix D, and The Best Practices Procurement Manual, Appendix A.1, can be used to determine the applicability of the specific language of a clause that a grantee may use. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.e.  COMPETITIVE PROPOSALS (RFP)

This checklist is to be used for all procurements where the grantee has chosen to use a method of selection based on technical or qualification factors as well as price.  If the contract is for construction, architectural, and engineering services, or for rail and bus purchases, the respective checklist supplement must be used.

REVIEW FINDINGS CHECKLIST

Purchase Order Number ____________________________________________________

Date of Award ___________________________________________________________

Contractor

Purchase Order Value $ ____________________________________________________

Brief Description of Supplies or Services:

Observations:

________________________________________________________________________

Grantee

Reviewer

Date Reviewed

Page 1 of 5	III.2.e.

| COMPETITIVE PROPOSALS (RFP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 7) Independent Cost Estimate [FTA C 4220.1F, VI, 6.] The grantee made and documented an independent cost estimate before receipt of proposals. |  |  |  |  |
| 9) Unreasonable Qualification [FTA C 4220.1F, VI, 2. a. (4) (a)] This solicitation did not contain unreasonable requirements placed on firms. |  |  |  |  |
| 10) Unnecessary Experience and Excessive Bonding [FTA C 4220.1F, VI, 2. a. (4) (b) (e)] Unnecessary experience and excessive bonding requirements were not included in this solicitation or contract documents. |  |  |  |  |
| 11) Organizational Conflict of Interest (OCI) ) [FTA C 4220.1F, VI, 2. a. (4) (h)] There is an apparent or potential OCI and the solicitation contains provisions to eliminate or mitigate the conflict (e.g. by inserting a clause that prohibits the contractor from competing for the follow-on contract to the current design or research contact). If there is no apparent or potential OCI, check NA. |  |  |  |  |
| 12) Arbitrary action [FTA C 4220.1F, VI, 2. a. (4) (j)] There was no arbitrary action in the procurement process. (An example of arbitrary action is when award is made to other than the contractor who most satisfied all the grantee’s requirements as specified in the solicitation and as evaluated by staff.) |  |  |  |  |
| 13) Brand Name Restrictions [FTA C 4220.1F, VI, 2. a. (4) (f)] A “brand name or equal’ specification is used and the solicitation has identified the minimum needs and clearly set forth those salient physical and functional characteristics of the brand name required by the grantee. If the solicitation specifies ‘brand name” only without specifying an equal or listing the physical or functional characteristics needed, check Deficient. If the procurement does not specify a “brand name”, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 2 of 5	III.2.e.

| COMPETITIVE PROPOSALS (RFP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 14) Geographic Preferences [FTA C 4220.1F, VI, 2.a.(4) (g))] The solicitation contains no in-State or local geographic preferences except where Federal statutes expressly mandate or encourage them. |  |  |  |  |
| 15) Contract Term Limitation [FTA C 4220.1F, IV, 2.(e)(10) The contract period of performance for rolling stock and replacement parts does not exceed five (5) years inclusive of options without prior written FTA approval. For all other types of contracts, the procurement file contains evidence that the contract term is based upon sound business judgment. |  |  |  |  |
| 16) Written Procurement Selection Procedures [FTA C 4220.1F, III, 3. a.; VI, 2. e.] The grantee has written selection procedures and the solicitation also identifies all requirements that offerors must fulfill and all other factors to be used in evaluating bids or proposals. |  |  |  |  |
| 17) Solicitation Prequalification Criteria [FTA C 4220.1F, VI, 1.c] The solicitation required prequalification of persons, firms, or products. The list is current, includes enough qualified sources to ensure maximum full and open competition, and potential bidders are not precluded from qualifying during the solicitation period from issuance of the solicitation to its closing date. If the solicitation does not contain a prequalification requirement, check NA. |  |  |  |  |
| 18) Award to Responsible Contractors [FTA C 4220.1F, VI, 8. b.] The grantee made a determination that it was awarding to a responsible contractor considering such matters as contractor integrity, compliance with public policy, record of past performance, and financial and technical resources. |  |  |  |  |
| 19) Sound and Complete [FTA C 4220.1F, III, 3. b.; IV, 2.b.(6)(b) 4] This contract is a sound and complete agreement. In addition, it includes remedies for breach of contract and provisions covering termination for cause and convenience. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 3 of 5	III.2.e.

| COMPETITIVE PROPOSALS (RFP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 24) Clear, Accurate, and Complete Specification [FTA C 4220.1F, VI, 2. a.; VI, 3. c. (2) (c)] A complete, adequate, and realistic specification or purchase description was available and included any specifications and pertinent attachments that define the items or services sought in order for the bidder to properly respond. |  |  |  |  |
| 25) More Than One Source [FTA C 4220.1F, VI, 3. d. For this procurement, more than one qualified source submitted offers, i.e. proposals. (If not, the reviewer should review the contract as a noncompetitive negotiation.) |  |  |  |  |
| 29) Publicized [FTA C 4220.1F, VI, 3. d. (2) (a)] For this procurement, the Request for Proposals was publicized. |  |  |  |  |
| 30) Adequate Number of Sources Solicited [FTA C 4220.1F, 3. d. (2) (c)] For this procurement proposals were solicited from an adequate number of qualified sources. |  |  |  |  |
| 36) Evaluation Factors in RFP [FTA C 4220.1F, 3. d. (2) (d)] A method is in place for conducting technical evaluations of the proposals received and the solicitation has evaluation factors identified along with their relative importance. |  |  |  |  |
| 37) Price and Other Factors [FTA C 4220.1F, 3. d. (2) (e)] For this procurement, award was made to the responsible firm whose proposal is most advantageous to the grantee’s program with price and other factors considered. |  |  |  |  |
| 40) Evaluation of Options [FTA C 4220.1F, VI, 7. b.] The option quantities or periods contained in the contractor’s bid or offer were evaluated in order to determine contract award. (To be eligible for Federal funding, options must be evaluated as part of the price evaluation of offers, or must be treated as sole source awards.) If the contact does not contain options, check NA. |  |  |  |  |
| 41) Cost or Price Analysis [FTA C 4220.1F, VI, 6.] Either a cost analysis, with associated profit negotiation, or a price analysis was performed and documented in the procurement file with respect to the initial contract award. Also cost analysis was performed when negotiating contract modifications unless price reasonableness was established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public or on the basis of prices set by law or regulation. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 4 of 5 	III.2.e.

| COMPETITIVE PROPOSALS (RFP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 42) Written Record of Procurement History [FTA C 4220.1F, III, 3. d. (1)] The file contains records detailing the history of this procurement. At a minimum, these records include: (1) Rationale for the method of procurement, (2) Selection of contract type, (3) Reasons for contractor selection or rejection, and (4) Basis for the contract price. |  |  |  |  |
| 43) Exercise of Options [FTA C 4220.1F, V, 7. a. (1) (a) (b)] The grantee exercised an option on this contract adhering to the terms and conditions of the option stated in the contract. If an option was not exercised under this contract, check NA. |  |  |  |  |
| 44) Out of Scope Changes [FTA C 4220.1F, VI, 3. h. (3) (c)] The grantee amended this contract outside the scope of the original contract. The amendment was treated as a sole source procurement (complying with the FTA requirements for a justification, cost analysis and profit negotiation). If the contract was not modified or if all modifications reviewed were within the scope of the contract, check NA. |  |  |  |  |
| 45) Advance Payment Provisions [FTA C 4220.1F, IV, 2. b. (5)(b) The contractor did not receive an advance payment utilizing FTA funds and the contract does not contain advance payment provisions or, if it did, prior written concurrence was obtained from FTA. |  |  |  |  |
| 46) Progress Payment Provisions [FTA C 4220.1F, IV, 2. b. (5) (c)] The contract contains progress payments based on costs incurred (as opposed to percent of completion, except that percent of completion may be used in construction contracts) and the contract contains a provision giving the grantee title to property (materials, work in progress, and finished goods) for which progress payments are made. The contract may contain other security in lieu of obtaining title. If the contract does not contain progress payments, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 5 of 5 																	  	            III.2.e.

| COMPETITIVE PROPOSALS (RFP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 47) Time and Materials Contracts [FTA C 4220.1F, VI, 2.c.(2)(b)] This is a time and materials contract; the grantee determined that no other type of contract is suitable; and the contract specifies a ceiling price. If this is not a time and materials contract, check NA. |  |  |  |  |
| 48) Cost Plus Percentage of Cost [FTA C 4220.1F, VI, 2.(h)(2)(a)] This is not a cost plus a percentage of cost - type contract. |  |  |  |  |
| 49) Liquidated Damages Provisions [FTA C 4220.1F, IV, 2. 504-610-6548 (b) c.(6)(b) 1 This contract contains liquidated damages provisions and the assessment for damages is specified in the contract at a specific rate per day for each day of overrun in contract time. If this contract does not contain liquidated damages provisions, check NA |  |  |  |  |
| 50) Piggybacking [FTA C 4220.1F, V, 7. a. (2)] (1) This contract contains: (a) Assignability provisions (b) Required Federal clauses (c) Minimum and maximum quantities (if IDIQ) (2) The procurement file contains: (a) Price reasonableness determination If this is not a “Piggybacking” contract, check NA. |  |  |  |  |
| 56) Clauses [FTA C 4220.1F, IV, 2.] This contract contains the appropriate FTA required clauses. The contract clauses located in the Master Agreement should be used to determine the applicability of the clauses to the procurement type. FTA C 4220.1F, Appendix D, and The Best Practices Procurement Manual, Appendix A.1, can be used to determine the applicability of the specific language of a clause that a grantee may use. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.f.  NON-COMPETITIVE PROPOSALS (SOLE SOURCE)

This checklist is to be used for all procurements where the grantee has only solicited or negotiated with one source for the product or service and the amount is greater than $3,000.  It should also be used for changes that are outside the scope of the contract and for the exercise of options that were not evaluated in awarding the base contract containing the option.

REVIEW FINDINGS CHECKLIST

Purchase Order Number ____________________________________________________

Date of Award ___________________________________________________________

Contractor

Purchase Order Value $ ____________________________________________________

Brief Description of Supplies or Services:

Observations:

________________________________________________________________________

Grantee

Reviewer

Date Reviewed

Page 1 of 4	III.2.f.

| NON-COMPETITIVE PROPOSALS (SOLE SOURCE) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ###### ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 7) Independent Cost Estimate [FTA C 4220.1F, VI, 6.] The grantee made and documented an independent cost estimate before receipt of proposals. |  |  |  |  |
| 10) Unnecessary Experience and Excessive Bonding [FTA C 4220.1F, VI, 2. a. (4) (b) (e)] Unnecessary experience and excessive bonding requirements were not included in this solicitation or contract documents. |  |  |  |  |
| 11) Organizational Conflict of Interest (OCI) [FTA C 4220.1F, VI, 2. a. (4) (h)] There is an apparent or potential OCI and the solicitation contains provisions to eliminate or mitigate the conflict (e.g. by inserting a clause that prohibits the contractor from competing for the follow-on contract to the current design or research contact). If there is no apparent or potential OCI, check NA. |  |  |  |  |
| 12) Arbitrary Action [FTA C 4220.1F, VI, 2. a. (4) (j)] There was no arbitrary action in the procurement process. (An example of arbitrary action is when award is made to other than the contractor who most satisfied all the grantee’s requirements as specified in the solicitation and as evaluated by staff.) |  |  |  |  |
| 13) Brand Name Restrictions [FTA C 4220.1F, VI, 2. a. (4) (f)] A “brand name or equal” specification is used and the solicitation has identified the minimum needs and clearly set forth those salient physical and functional characteristics of the brand name required by the grantee. If the solicitation specifies “brand name” only without specifying an equal or listing the physical or functional characteristics needed, check Deficient. If the procurement does not specify a “brand name”, check NA. |  |  |  |  |
| 14) Geographic Preferences [FTA C 4220.1F, VI, 2. a. The solicitation contains no in-State or local geographic preferences except where Federal statutes expressly mandate or encourage them. |  |  |  |  |
| 15) Contract Term Limitation [FTA C 4220.1F, IV, 2.e.(10) The contract period of performance for rolling stock and replacement parts does not exceed five (5) years inclusive of options for buses and seven (7) years for rail cars without prior written FTA approval. For all other types of contract, the procurement file contains evidence that the contract term is based upon sound business judgment. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 2 of 4	III.2.f.

| NON-COMPETITIVE PROPOSALS (SOLE SOURCE) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 18) Award to Responsible Contractor [FTA C 4220.1F, VI, 8. b.] The grantee made a determination that it was awarding to a responsible contractor considering such matters as contractor integrity, compliance with public policy, record of past performance, and financial and technical resources. |  |  |  |  |
| 19) Sound and Complete Agreement [FTA C 4220.1F, III, 3. b.; IV, 2. b.(6)(b) 4 This contract is a sound and complete agreement. In addition, it includes remedies for breach of contract and provisions covering termination for cause and convenience. |  |  |  |  |
| 24) Clear, Accurate, and Complete Specification [FTA C 4220.1F, VI, 2. a.; VI, 3. c. (2) (c)] A complete, adequate, and realistic specification or purchase description was available and included any specifications and pertinent attachments that define the items or services sought in order for the bidder to properly respond. |  |  |  |  |
| 38) Sole Source if Other Award is Infeasible [FTA C 4220.1F, VI, 3. h.] The contract file contains documentation that award of a contract was infeasible under small purchase procedures, sealed bids, or competitive proposals and at least one of the following circumstances applies: (1) The item was available only from a single source. - Public exigency for the requirement did not permit a delay resulting from a competitive solicitation. (3) An emergency for the requirement did not permit a delay resulting from a competitive solicitation. (4) The FTA authorized noncompetitive negotiations. (5) Competition was determined inadequate after solicitation of a number of sources. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 3 of 4	III.2.f.

| NON-COMPETITIVE PROPOSALS (SOLE SOURCE) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 39) Cost Analysis Required [FTA C 4220.1F, VI, 6. a.] Cost analysis and profit negotiations were performed (initial award and modifications) and documented or price reasonableness was established on the basis of a catalog or market price of a commercial product sold in substantial quantities to the general public or on the basis of prices set by law or regulation. |  |  |  |  |
| 40) Evaluation of Options [FTA C 4220.1F, VI, 7. b.] The option quantities or periods contained in the contractor’s bid or offer were evaluated in order to determine contract award. (To be eligible for Federal funding, options must be evaluated as part of the price evaluation of offers, or must be treated as sole source awards.) If the contract does not contain options, check NA. |  |  |  |  |
| 42) Written Record of Procurement History [FTA C 4220.1F, III, 3. d. (1)] The file contains records detailing the history of this procurement. At a minimum, these records include: (1) Rationale for the method of procurement, (2) Selection of contract type, (3 Reasons for contractor selection or rejection, and (4) Basis for the contract price. |  |  |  |  |
| 43) Exercise of Options [FTA C 4220.1F, V, 7. a. (1) (a) (b)] The grantee exercised an option on this contract adhering to the terms and conditions of the option stated in the contract. If an option was not exercised under this contract, check NA. |  |  |  |  |
| 44) Out of Scope Changes [FTA C 4220.1F, VI, 3.i.(1)(b) The grantee amended this contract outside the scope of the original contract. The amendment was treated as a sole source procurement (complying with the FTA requirements for a justification, cost analysis and profit negotiation). If the contract was not modified or if all modifications reviewed were within the scope of the contract, check NA. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

Page 4 of 4 																		  	    III.2.f.

| NON-COMPETITIVE PROPOSALS (SOLE SOURCE) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work paper references) |
| 45) Advance Payment Provisions [FTA C 4220.1F, IV, 2. b. (5)(6) The contractor did not receive an advance payment utilizing FTA funds and the contract does not contain advance payment provisions or, if it did, prior written concurrence was obtained from FTA. |  |  |  |  |
| 46) Progress Payment Provisions [FTA C 4220.1F, IV, 2. b. (5) (c)] The contract contains progress payments based on costs incurred (as opposed to percent of completion, except that percent of completion may be used in construction contracts) and the contract contains a provision giving the grantee title to property (materials, work in progress, and finished goods) for which progress payments are made. The contract may contain other security in lieu of obtaining title. If the contract does not contain progress payments, check NA. |  |  |  |  |
| 47) Time and Materials Contracts [FTA C 4220.1F, VI, 2.c.(2)(b)] This is a time and materials contract; the grantee determined that no other type of contract is suitable; and the contract specifies a ceiling price. If this is not a time and materials contract, check NA. |  |  |  |  |
| 48) Cost Plus Percentage of Cost [FTA C 4220.1F, VI, 2.(h)(2)(a)].] This is not a cost plus a percentage of cost type contract. |  |  |  |  |
| 49) Liquidated Damages Provisions [FTA C 4220.1F, IV, 2. b.(6)(b) 1] This contract contains liquidated damages provisions and the assessment for damages is specified in the contract at a specific rate per day for each day of overrun in contract time. If this contract does not contain liquidated damages provisions, check NA |  |  |  |  |
| 50) Piggybacking [FTA C 4220.1F, V, 7. a. (2)] (1) This contract contains: (a) Assignability provisions (b) Required Federal clauses (c) Minimum and maximum quantities (if IDIQ) (2) The procurement file contains: (a) Price reasonableness determination If this is not a “Piggybacking” contract, check NA. |  |  |  |  |
| 56) Clauses [FTA C 4220.1F, IV, 2.] This contract contains the appropriate FTA required clauses. The contract clauses located in the Master Agreement should be used to determine the applicability of the clauses to the procurement type. FTA C 4220.1F, Appendix D, and The Best Practices Procurement Manual, Appendix A.1, can be used to determine the applicability of the specific language of a clause that a grantee may use. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.g.  SUPPLEMENT:  ARCHITECT & ENGINEERING SERVICES

This checklist is to be used in addition to either the Small Purchase Checklist or the Competitive Proposal Checklist whenever the specifications require a licensed architect or engineer to perform the services.  This checklist should also be used in contracts for design-build services (when preponderance of work is A&E), program management, construction management, feasibility studies, preliminary engineering, design, surveying, and mapping which require performance by a registered or licensed architect or engineer.  (This does not apply to forms of turnkey procurements that combine design with construction and/or operation or to contracts with a value less than $3,000.)

These requirements apply except to the extent any State adopts or has adopted by statute a formal procedure for the procurement of architectural and engineering services.

Page 1 of 1	III.2.g.

| A&E SERVICES (SUPPLEMENT) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 8) A&E Geographic Preferences [FTA C 4220.1F, VI, 2. a. (4) (g)] Geographic location is not a selection criterion or it is a selection criterion and its application leaves an appropriate number of qualified firms, given the nature and size of the project, to compete for the contract. |  |  |  |  |
| 51) Qualifications Exclude Price [FTA C 4220.1F, VI, 3.f.(3)] The grantee evaluated the offeror’s qualifications and excluded price as an evaluation factor. |  |  |  |  |
| 52) Serial Price Negotiations [FTA C 4220.1F, VI, 3.f.(3) The grantee conducted negotiations with only the most qualified offeror and failing agreement on price would conduct negotiations with the next most qualified offeror until contract award could be made to the most qualified offeror whose price is fair and reasonable to the grantee. |  |  |  |  |

ND - Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.h.  SUPPLEMENT:  CONSTRUCTION PROCUREMENTS

This checklist is to be used in addition to the Small Purchases Checklist, the Sealed Bids Checklist, or the Competitive Proposals Checklist whenever the procurement is for construction or facility improvement.

Page 1 of 1 	III.2.h.

| CONSTRUCTION PROCUREMENTS (SUPPLEMENT) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Check list | ND | D | NA | Evaluation/Comments (Include work/paper references) |
| 53) Bid Security [FTA C 4220.1F, IV, 2.h.(1)(a)] The contract exceeds $100,000 and bidders were required to provide a bid guarantee of at least 5% of the bid price. If the contract does not exceed $100,000, check NA. |  |  |  |  |
| 54) Performance Security [FTA C 4220.1F, IV, 2.h.(1)(b) The contract exceeds $100,000 and the contractor is required to furnish a 100% performance bond or other security. (A cash deposit, certified check or other negotiable instrument may be accepted by the grantee in lieu of a performance bond, provided the grantee has established a procedure to assure that the interest of FTA is adequately protected.) If the contract does not exceed $100,000, check NA. |  |  |  |  |
| 55) Payment Security [FTA C 4220.1F, IV, 2.h.(1)(c) The contract exceeds $100,000 and the contractor is required to furnish payment bond as a minimum in the following amount: (1) 50% of the contract price if the contract price is not more than $1 million. (2) 40% of the contract price if the contract price is more than $1 million but not more than $5 million, or (3) $2.5 million if the contract price is more than $5 million. (A cash deposit, certified check or other negotiable instrument may be accepted by the grantee in lieu of a payment bond, provided the grantee has established a procedure to assure that the interest of FTA is adequately protected.) If the contract does not exceed $100,000, check NA |  |  |  |  |

ND – Not Deficient		D - Deficient		NA - Not Applicable

Please Note:  Shaded areas indicate no entry should be made.

III.2.i.	SUPPLEMENT:  PRE-AWARD AND POST-DELIVERY REVIEW REQUIREMENTS AND CHECKLIST (RAIL)

This checklist is used in addition to the appropriate Review Findings Checklist whenever the procurement is for rail vehicles.  The reviewer will complete this form for all rail vehicle procurements made by the grantee in the past five (5) years whether or not the procurement is chosen for review.

PRE-AWARD AND POST-DELIVERY REVIEW

REQUIREMENTS AND CHECKLIST

RAIL VEHICLE

CONTRACT NO.

| Pre-Award Review (Before signing a contract with a supplier) | Buy America Certification A. ____ Reviewed and Verified 60 Percent Domestic Content; AND ____ Reviewed and Verified Proposed U.S. Final Assembly Location, Operations, and Total Cost OR B. ____ Requested and Received Buy America Waiver Purchaser’s Requirements Certification A. ____ Checked Bid Specification Compliance With Solicitation Specifications; AND ____ Completed Manufacturer Capability Study |
| --- | --- |
| Post-Delivery Review (Before using the vehicles in transit service) | Buy America Certification A. ____ Reviewed and Verified 60 Percent Domestic Content; AND ____ Reviewed and Verified Actual U.S. Final Assembly Location, Operations, and Total Cost OR B. ____ Requested and Received Buy America Waiver Purchaser’s Requirements Certification A. ____ Completed Resident Inspector’s Report; AND ____ Completed Visual Inspections and Performance Tests |

(Note:	All certifications must be kept on file.  Supporting documentation should accompany each certification.)

IV.2.e.(6)	SUPPLEMENT:  PRE-AWARD AND POST-DELIVERY REVIEW REQUIREMENTS AND CHECKLIST (BUS)

This checklist is used in addition to the appropriate Review Findings Checklist whenever the procurement is for buses.  The reviewer will complete this form for all bus procurements made by the grantee in the past five (5) years whether or not the procurement is chosen for review.

PRE-AWARD AND POST-DELIVERY REVIEW

REQUIREMENTS AND CHECKLIST

BUS

CONTRACT NO.

| Pre-Award Review (Before signing a contract with a supplier) | Buy America Certification A. ____ Reviewed and Verified 60 Percent Domestic Content; AND ___ Reviewed and Verified Proposed U.S. Final Assembly Location, Operations, and Total Cost OR B. ____ Requested and Received Buy America Waiver Purchaser’s Requirements Certification A. ____ Checked Bid Specification Compliance With Solicitation Specifications; AND ____ Completed Manufacturer Capability Study Federal Motor Vehicle Safety Standards (FMVSS) Certification Requested and Received Manufacturer’s Letter Stating: A. ____ The Information to be Included on the FMVSS Stickers OR B. ____ The Buses Are Not Subject to FMVSS |
| --- | --- |
| Post-Delivery Review (Before using the buses in transit service) | Buy America Certification A. ____ Reviewed and Verified 60 Percent Domestic Content; AND ____ Reviewed and Verified Actual U.S. Final Assembly Location, Operations, and Total Cost OR B. ____ Requested and Received Buy America Waiver Purchaser’s Requirements Certification A. For Procurements of More Than Ten Buses or Modified Vans ____ Completed Resident Inspector’s Report; AND ____ Completed Visual Inspections and Road Tests OR B. For Procurements of Ten or Fewer Buses or Modified Vans, and Any Number of Unmodified Vans ____ Completed Visual Inspections and Road Tests Federal Motor Vehicle Safety Standards (FMVSS) Certification A. ____ Verified FMVSS Sticker is Affixed to Each Bus OR B. ____ Requested and Received Manufacturer’s Letter Stating That the Buses Are Not Subject to FMVSS |

(Note:	All certifications must be kept on file.  Supporting documentation should accompany each certification.)

III.3.a.   SAMPLE REPORT FORMAT

EXECUTIVE SUMMARY

Provide a brief summary of the report content, including a list of all deficiencies with references to the associated page numbers in the report.

I.    PROCUREMENT SYSTEM REVIEW BACKGROUND

Background

The objectives of the Procurement System Review (PSR) are to encourage and facilitate improved grantee procurement operations, promote the use of best practices, and assess grantee’s compliance with all Federal requirements, specifically the requirements of Federal Transit Administration (FTA) Circular 4220.1F and the Pre-Award Post-Delivery Rule.  The PSR is designed to be a customer-oriented review that encourages working relationships between FTA and the grantees.

The procurement system review of the (transit agency) is performed in accordance with FTA procedures and includes a Risk Assessment Phase and Contract Review Phase.  The Risk Assessment Phase includes a regional office review, grantee document review, initial site visit, systemwide requirements review, and documentation of risk assessment.  The Contract Review Phase includes a second site visit, sample selection, contract file reviews, and follow-up interviews.  Specific documents reviewed are referenced in the report and are available in FTA’s (transit agency’s) files.

The report should identify attendees at the entrance and exit conferences either here or reference an attachment.

Required Elements

The procurement system review looks at both systemwide elements and individual procurement elements.  Systemwide procurement elements are requirements that apply to the procurement system as a whole; individual procurement elements are evaluated on an individual contract basis and summarized across all contracts reviewed.

Classification of Findings

The reviewer records deficiencies for each systemwide and individual procurement element.  The reviewer determines deficiencies for systemwide elements based on the results of the Systemwide Elements Review Checklist.  The reviewer determines deficiencies for each individual procurement element based upon all the contract files reviewed.

Two levels of findings are used:

-- Not Deficient.  A finding of “not deficient” indicates that the grantee complied with the basic requirements of the element.  This is defined as, “The review of the selected procurement files found that in all instances, the grantee complied with the requirement.”

-- Deficient.  A finding of “deficient” indicates that the grantee did not always comply with the requirements of the element.  This is defined as, “The review of the selected procurement files found that in one or more of the applicable instances, the grantee did not comply with the requirement.”

II.      DESCRIPTION OF THE GRANTEE

Include scope of services, locations, projects being pursued, and review of the policies and procedures, thresholds, and approval activity.  Show funding breakout.

III.     RESULTS OF THE REVIEW

The results of the review are summarized for each systemwide and individual procurement element.  For each procurement requirement, the report describes the required element, cites a reference to FTA Circular 4220.1F (and other applicable regulations), discusses the issues and identifies deficiencies, presents best practices/advisory comments, and incorporates the grantee’s corrective actions and schedule.

A. SYSTEMWIDE PROCUREMENT ELEMENTS

Systemwide procurement elements are requirements that apply to the procurement system as a whole.  The systemwide procurement elements are primarily evaluated during the Assessment Phase.  During the Assessment Phase, interviews are conducted with senior management to assess the procurement system environment.  Interviews are also conducted with procurement staff to assess the effectiveness of the procurement system.  The findings in this section are a result of these interviews and additional insights gained during the Contract Review Phase.  The results are presented below.  Those elements for which the grantee is not deficient are shown first, and those defined as "deficient" with respect to that element are shown second.  Within each category the numbered elements appear as they are listed in FTA’s PSR Guide.

NOT DEFICIENT  (A full description of the elements for which the grantee is not deficient is in Appendix ___.)

The grantee is “not deficient” with respect to the following elements:

Element 1 - Written Standards of Conduct

Element 3 - Written Protest Procedures, etc.

DEFICIENT

The grantee is "deficient" with respect to the following elements:

Element 2 - Contract Administration System

“Grantees shall maintain a contract administration system that ensures that contractors perform in accordance with the terms, condition, specifications of their contracts or purchase orders.”  [FTA Circular 4220.1F, III, 3.]

Discussion

The grantee is “deficient” with respect to this element.  Discussion of the review findings.

Best Practices/Advisory Comments

The grantee should amend policies, regulations, procedures, etc. The grantee may consider .......... as it is a best practice.

Corrective Actions and Schedule

Grantee provides corrective actions and implementation schedule that is incorporated into the final report.

B. INDIVIDUAL PROCUREMENT ELEMENTS

The individual procurement elements are applicable to the contract files reviewed.  We compiled the findings from all contracts reviewed by each individual procurement element.  The results of those findings and conclusions are presented below and organized by whether the element was evaluated as "not deficient" or "deficient".  Those elements for which the grantee is “not deficient” are shown first, and those defined as "deficient" with respect to that element are shown second.  The elements "not applicable" to the sample contract files reviewed are shown in Appendix I, Report Summary Table.  Within each category the numbered elements appear as they are listed in FTA’s PSR Guide.

NOT DEFICIENT  (A full description of the elements for which the grantee is not deficient is in Appendix ____.)

The grantee is “not deficient” with respect to the following elements:

Element 8 – A&E Geographic Preference

Element 13 - Brand Name Restrictions

Element 47 - Progress Payments, etc.

DEFICIENT

The grantee is "deficient" with respect to the following elements:

Element 7 - Independent Cost Estimate

“Grantees must perform a cost or price analysis in connection with every procurement action, ...as a starting point, grantees must make independent estimates before receiving bids or proposals” [FTA C 4220.1F, VI, 6.]

Discussion

The grantee is “deficient” with respect to this element.  Discussion of the review finding.

Best Practices/Advisory Comments

The grantee should amend policies, regulations, procedures, etc. The grantee may consider ....... as it is a best practice.

Corrective Actions and Schedule

Grantee provides corrective actions and implementation schedule for implementation that is incorporated into the final report.  If the corrective actions and implementation schedule proposed by the grantee are unsatisfactory, discuss and resolve appropriate report content with the Regional Office.

PRE-AWARD POST-DELIVERY RULE

The pre-award review is intended to help the grantee ensure that the proposed buses (rail cars) will meet (1) the Buy America regulations, (2) the grantee’s needs and specifications, and (3) the Federal Motor Vehicle Safety Standards (FMVSS) regulations.  The post-delivery review is intended to help the grantee ensure that the delivered buses (rail cars) meet the above stipulations.

Discussion

The grantee is (not deficient, deficient).  Discuss the requirement and findings.

Corrective Actions and Schedule

Grantee provides corrective actions and implementation schedule that is incorporated into the final report.

OTHER MATTERS, e.g.:

-- Prior Reports, Audits or Investigations

-- Major Concerns Regarding Particular Contracts

-- Organizational Structure and Internal Controls

-- DBE Program Issues

-- Suggestions for Improving the Procurement System

--  Grantee Comments (may reference appendix)

Page 1 of 3	III.3.b.

| REPORT SUMMARY TABLE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Element | Basic Requirement | ND | D | NA | Tot | Corrective Actions |
| 1) | Written Standards of Conduct | FTA C 4220.1F, III, 1. a. b. c. |  |  |  |  |  |
| 2) | Contract Administration System | FTA C 4220.1F, III, 3. |  |  |  |  |  |
| 3) | Written Protest Procedures | FTA C 4220.1F, VII, 1. a. b. |  |  |  |  |  |
| 4) | Prequalification System | FTA C 4220.1F, VI, 1.c. |  |  |  |  |  |
| 5) | System for Ensuring Most Efficient and Economic Purchase | FTA C 4220.1F, IV, 1. b. c. e. |  |  |  |  |  |
| 6) | Procurement Policies and Procedures | FTA C 4220.1F, III, 3.a.. |  |  |  |  |  |
| 7) | Independent Cost Estimate | FTA C 4220.1F, VI, 6. |  |  |  |  |  |
| 8) | A&E Geographic Preference | FTA C 4220.1F, VI, 2. a. (4) (g) |  |  |  |  |  |
| 9) | Unreasonable Qualification Requirements | FTA C 4220.1F, VI, 2. a. (4) (a) |  |  |  |  |  |
| 10) | Unnecessary Experience and Excessive Bonding | FTA C 4220.1F, VI, 2. a. (4) (e); BPPM 8.2 |  |  |  |  |  |
| 11) | Organizational Conflict of Interest | FTA C 4220.1F, VI, 2. a. (4) (h) |  |  |  |  |  |
| 12) | Arbitrary Action | FTA C 4220.1F, VI, 2. a. (4) (j) |  |  |  |  |  |
| 13) | Brand Name Restrictions | FTA C 4220.1F, VI, 2. a. (3) (4) (f) |  |  |  |  |  |
| 14) | Geographic Preferences | FTA C 4220.1F, VI, 2. a. (4) (g) |  |  |  |  |  |
| 15) | Contract Term Limitation-Rolling Stock | FTA C 4220.1F, IV, 2. e. (10) |  |  |  |  |  |
| 16) | Written Procurement Selection Procedures | FTA C 4220.1F, III, 3. a.; VI, 2. e. |  |  |  |  |  |
| 17) | Solicitation Prequalification Criteria | FTA C 4220.1F, VI, 1.c. (1) (2) (3) |  |  |  |  |  |
| 18) | Award to Responsible Contractors | FTA C 4220.1F, VI, 8. b. |  |  |  |  |  |
| 19) | Sound and Complete Agreement | FTA C 4220.1F, IV, 2.b.(6) 2; IV, 2.b.(6) 4 |  |  |  |  |  |
| 20) | No Splitting [Micro-purchase] | FTA C 4220.1F, VI, 3. a. (2) (b) |  |  |  |  |  |
| 21) | Fair and Reasonable Price Determination [Micro-purchase] | FTA C 4220.1F, VI, 3. a. (2) (c) |  |  |  |  |  |
| 22) | Micro-Purchase Davis Bacon | FTA C 4220.1F, VI, 3. a. (1) |  |  |  |  |  |
| 23) | Price Quotations [Small Purchase] | FTA C 4220.1F, VI, 3. b. (2) |  |  |  |  |  |

ND – Not Deficient	D - Deficient	NA - Not Applicable	Tot - Total

Page 2 of 3																III.3.b.

| REPORT SUMMARY TABLE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Element | Basic Requirement | ND | D | NA | Tot | Corrective Actions |
| 24) | Clear, Accurate, and Complete Specification | FTA C 4220.1F, III, 3. a. (1) (b) (d); VI, 2. a.; VI, 3. c. (2) (c) |  |  |  |  |  |
| 25) | Adequate Competition - Two or More Competitors | FTA C 4220.1F, VI, 3. c. (b); VI, 3. d. (2) (c) |  |  |  |  |  |
| 26) | Firm Fixed Price [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (1) (c) |  |  |  |  |  |
| 27) | Selection on Price [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (1) (d) |  |  |  |  |  |
| 28) | Discussions Unnecessary [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (1) (e) |  |  |  |  |  |
| 29) | Advertised/Publicized | FTA C 4220.1F, VI, 3. c. (2) (a) |  |  |  |  |  |
| 30) | Adequate Number of Sources Solicited | FTA C 4220.1F, VI, 3. c. (2) (b) |  |  |  |  |  |
| 31) | Sufficient Bid Time [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (2) (d) |  |  |  |  |  |
| 32) | Bid Opening [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (2) (e) |  |  |  |  |  |
| 33) | Responsiveness [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (2) (f) |  |  |  |  |  |
| 34) | Lowest Price [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (2) (d) |  |  |  |  |  |
| 35) | Rejecting Bids [Sealed Bid] | FTA C 4220.1F, VI, 3. c. (2) (g) |  |  |  |  |  |
| 36) | Evaluation [RFP] | FTA C 4220.1F, VI, 3. d. (2) (b) (d) |  |  |  |  |  |
| 37) | Price and Other Factors [RFP] | FTA C 4220.1F, VI, 3. d. (2) (e) |  |  |  |  |  |
| 38) | Sole Source if Other Award is Infeasible | FTA C 4220.1F, VI, 3.i.(1); VI, 3.i. (b); VI, 3.i.2 b |  |  |  |  |  |
| 39) | Cost Analysis Required [Sole Source] | FTA C 4220.1F, VI, 6. a. |  |  |  |  |  |
| 40) | Evaluation of Options | FTA C 4220.1F,IV, 1.d VI, 7.b; V, 7.a. (1) (c) 1 |  |  |  |  |  |
| 41) | Cost or Price Analysis | FTA C 4220.1F, VI, 6. a. (2); VI, 6. b.; VI, 6.a.(3) |  |  |  |  |  |
| 42) | Written Record of Procurement History | FTA C 4220.1F, III, 3. d. |  |  |  |  |  |
| 43) | Exercise of Options | FTA C 4220.1F, V, 7. a. (1) (a)(b)(c) 2 |  |  |  |  |  |
| 44) | Out of Scope Changes | FTA C 4220.1F, VI, 3.i. (1) (b) |  |  |  |  |  |
| 45) | Advance Payments | FTA C 4220.1F, IV, 2. b. (5) (b) 1, 2; IV, 2.b.(5) (b) 2, b; IV, 2.b.(5) (b) 2 b |  |  |  |  |  |
| 46) | Progress Payments | FTA C 4220.1F, IV, 2. b. (5) (c) |  |  |  |  |  |

Page 3 of 3						III.3.b.

| REPORT SUMMARY TABLE |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. |  | Element | Basic Requirement | ND | D | NA | Tot | Corrective Actions |
| 47) |  | Time and Materials Contracts | FTA C 4220.1F, VI, 2.c.(2)(b) |  |  |  |  |  |
| 48) |  | Cost Plus Percentage of Cost | FTA C 4220.1F, VI, 2.c.(2)(a). |  |  |  |  |  |
| 49) |  | Liquidated Damages Provisions | FTA C 4220.1F, IV, 2.b.(6)(b) 1 |  |  |  |  |  |
| 50) |  | Piggybacking | FTA C 4220.1F, V, 7. a. (2) |  |  |  |  |  |
| 51) |  | Qualifications Exclude Price [A&E] | FTA C 4220.1F, VI, 3.f.(3); VI 3.f.(3)(b); VI, 3.h. |  |  |  |  |  |
| 52) |  | Serial Price Negotiations [A&E] | FTA C 4220.1F, VI, 3.f.(3) |  |  |  |  |  |
| 53) |  | Bid Guarantee [Construction over $100,000] | FTA C 4220.1F, IV, 2.h.(1)(b) |  |  |  |  |  |
| 54) |  | Performance Bond [Construction over $100,000] | FTA C 4220.1F, IV, 2.h.(1)(b) |  |  |  |  |  |
| 55) |  | Payment Bond [Construction over $100,000] | FTA C 4220.1F, IV, 2.h.(1)(c); IV, 2.h.(1)(e) |  |  |  |  |  |
| 56) |  | Clauses | FTA C 4220.1F, IV, 2. |  |  |  |  |  |
| 57) |  | Veterans Hiring Preference | FTA C 4220.1F, IV, 2. c.(1) |  |  |  |  |  |

ND – Not Deficient	D - Deficient 	NA - Not Applicable	Tot - Total

Please Note:  Shaded areas indicate no entry should be made.